THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Regular Meeting July 5, 2018

The meeting was called to order by Joseph Duchess, Chairman.  Board members present were Charles Rothermel, Kenneth Chambon, Robert Zedreck and George Lubic.  Also present were Romel L. Nicholas, Solicitor; Sam Gibson, Engineer; Jerry D. Brown, Managing Director and Rebecca M. Sray, Recording Secretary.

Approval of Minutes:  previous meeting June 7, 2018

MOTION to approve the Minutes of the meeting of June 7, 2018 made by Charles Rothermel, seconded by Kenneth Chambon, all members present voting AYE.

Visitors / Public Comment: - NONE

Field Operations Report

- The monthly field report for June was reviewed, key items discussed as follows:

  - Excavated and replaced 1 additional wye impacted by heavy roots in the Hunting Ridge Plan.  (2 others were replaced in May)

  - Completed installation of the Oakdale Pump Station Grinder.

  - Worked with North Fayette Township personnel on raising 2 manholes along the Robinson Run Stage II trunk sewer between Oakdale and McDonald.

  - Performed televising of sewer installed to date by Kukurin for the Millers Run trunk sewer project. (Newbury Drive to Pacific Pride)

Administrative Report:

- MATSF personnel continued to work with David Phenicie regarding updates to the MATSF web site.  The new website will go live in July.

- MATSF personnel continued to work with the Solicitor regarding accounts to be liened.

- MATSF personnel compiled a list of legacy accounts which had balanced owed prior to conversion to the new billing system in June 2017.  Request board approval for removing those account balances from the billing system.

After discussion by the Board it was agreed to raise the write off threshold for office personnel for uncollectable accounts up to $100.00 and agreed to authorize the list of legacy accounts for write off as presented.

MOTION to authorize raising the write off threshold of uncollectable accounts to $100.00 along with authorization to write off certain legacy accounts as presented by George Lubic, seconded by Robert Zedreck, all members present voting AYE.

- 3 Rivers Wet Weather completed their annual sewage rate comparison for municipality’s tributary to ALCOSAN.  That information is posted on their web site and copies were distributed to MATSF Board members.  General discussion ensued in that regard.

Engineer’s Report

- MILLERS RUN INTERCEPTOR SEWER IMPROVEMENTS

A construction progress meeting was held on site with Kukurin Contracting on Wednesday, June 27, 2018.  The next progress meeting is scheduled for Wednesday, July 25, 2018 at 10:00 a.m.

Design revisions were completed to avoid a conflict with a 20” gas line crossing in the Cuddy Lane vicinity.

Kukurin has submitted Pay Application No. 3 in the amount of $156,684.69.  KLH has reviewed this payment request and recommends payment in the noted amount.

MOTION to authorize Pay Application No. 3 in the amount of $156,684.69 to Kukurin Contracting made by Charles Rothermel, seconded by Robert Zedreck, all members present voting AYE.

- DEVELOPER PROJECTS

Pinnacle Pointe – Contractor has completed this phase of the work.  Two small sewer runs will remain.  Some minor testing remains.

Hastings Plan – Sanitary sewer construction is complete.  Testing and punch list items remain.

Lifestyles of South Fayette – Work is expected to begin in July.

Solicitor’s Report

LIENS

Solicitor has processed all accounts turned over for liening to date.  Solicitor awaits additional account information to initiate lien process on aged accounts previously discussed.

SHERIFF SALES

Solicitor continues to review postings of properties set for sheriff’s dale.  Solicitor also continues to communicate with the Allegheny County Sheriff to determine the current status of previously submitted properties.

BANKRUPTCIES

Solicitor continues to address bankruptcy notices and inquiries as they are presented by the Authority.

HASTINGS

Solicitor secured copies of deeds for premises with basement level sewage pumps installed by Hastings to date and reported to the Board that the language in that regard is adequate.

Old Business: - NONE

New Business:

- 2 new projects are being presented to the Township Planning Commission for conditional use approval.  One is for a Guardian Self Storage building proposed to be located at the site of the former King’s Restaurant.  The other is for a 130-unit Senior Care facility to be located midway up the hill leading to Newbury Ridge.  This facility will provide senior apartments along with personal care facilities.

Meetings, Conferences and Training:

- 3RWW conducted Source Flow Reduction Committee, Wet Weather Working Group and Consent Order committee meetings in June to which the Managing Director attended.  A negotiation session with PaDEP for the next round of consent orders was held on June 13th and was attended by both the Solicitor and the Managing Director.

- Ken Chambon conducted personnel meetings with MATSF staff on June 20th.  2 separate sessions were held (office and field) and all employees attended their respective session.   One of the key purposes for the meetings was to discuss impacts of personnel with Frank Zombek’s upcoming retirement in early August.

- PMAA Conference will be held in Erie from September 9th through the 12th.

Approval of Bills:

Payment of Bills: June 2018

The Chairman presented the June 2018 Bills for Approval.

MOTION to authorize June 2018 Bills for Payment made by Robert Zedreck, seconded by Charles Rothermel, all members present voting AYE.

RRIS Stage I Bills:  June 2018

The Chairman presented the June 2018 RRIS Stage I Bills for Approval.

MOTION to authorize June 2018 RRIS Stage I Bills for Payment made by Charles Rothermel, seconded by George Lubic, all members present voting AYE.

Financial Statements:

The Board reviewed the financial statements for the month of June 2018.

Adjournment

There being no further business to discuss the meeting was adjourned at 6:00 p.m.

MOTION to adjourn made by Charles Rothermel, seconded by George Lubic, all members present voting AYE.

_____________________

SECRETARY