THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Regular Meeting May 2, 2019

The meeting was called to order by Joseph Duchess, Chairman.  Board Members present were Charles Rothermel and Ken Chambon.  Also present were John Mowry, Engineer; Romel L. Nicholas, Solicitor; Jerry D. Brown, Managing Director and Rebecca Sray, Recording Secretary.

Approval of Minutes from April 4th  meeting

MOTION to approve the Minutes of the meeting of April 4, 2019 made by Charles Rothermel, seconded by Ken Chambon, all members present voting AYE.

Visitors / Public Comment:  Dick Herrington, Chris Hoke – Developers for Lafayette Meadows:  Presentation of the plans and tentative schedule for this single family home development to be located off of Battle Ridge Road across from Walnut Ridge.

Field Operations Report

- The monthly field report for April was reviewed with key items discussed as follows:

  - MATSF personnel installed a backflow prevention device on a lateral at a residence in Lakemont.

  - Worked with vendor on upgrade of the Chartiers Creek Pump Station to allow for remote control of pumps and gate valve.

  - MATSF field personnel met with A&H Equipment representatives regarding the new F-550 dump truck during bed construction.  The truck will be delivered to MATSF next week.

  - Received a COSTARS quote from Insight Pipe to reline 736’ of 8” VCP behind the Giant Eagle and adjacent to the lower pond at Lakemont for a total projected cost of $24,162.88.

MOTION to authorize Insight Pipe to reline pipe in the amount of $24,162.88 made by Kenneth Chambon, seconded by Charles Rothermel, all members present voting AYE.

  - Received quote from Tom’s Equipment for a utility trailer in the amount of $2,269.   (Included on the month’s bills for approval)

Administrative Report:

- Continued weekly phone/web sessions with Muni-link regarding transition to new billing system. Our initial training at MATSF office was held on April 24th. Our target date for going live is now early June.

- The July MATSF Board meeting falls on the 4th.  Discuss having the meeting on July 18th with the following meeting on September 5th (with no August meeting).

Engineer’s Report

- MILLERS RUN INTERCEPTOR SEWER IMPROVEMENTS

Kukurin has returned to complete final restoration and punch list work.  Once completed, the project will be closed out.  A final change order will be prepared for final quantity adjustments and additional work as necessary.

- SANITARY SEWER CONSTRUCTION SPECIFICATIONS UPDATE

KLH is reviewing and updating the MATSF standard details and construction specifications.

- DEVELOPER PROJECTS

Hastings Plan – All sanitary sewer construction and lateral extensions re complete.  Testing and punch list work remains.

Lafayette Meadow Plan – KLH completed the plan review.

Southern Beltway – Sanitary sewer construction is nearing completion for the upper portion serving the Penn DOT maintenance facility.  These sewers will not be taken over by MATSF.  No schedule has been provided for the sanitary sewer construction along Cecil-Sturgeon Road that will be taken over by MATSF.

Solicitor’s Report:

- Consent Order status

- Discuss steps for transfer of Thoms Run Trunk Sewer to ALCOSAN.

- Discuss Tap Fee resolution #201 regarding the adoption of the updated Act 57 Study performed by KLH Engineers establishing uniform connection fee rates and tap fee rates for Municipal Sanitary Sewer use in the Township of South Fayette.

MOTION to adopt Resolution #201 regarding connection fee rates and tap fee rates for Municipal Sanitary Sewer use in the Township of South Fayette made by Charles Rothermel, seconded by Kenneth Chambon, all members present voting AYE.

Old Business:

Authorize Managing Director to execute vehicle title/registration/transfer documents and applications for Municipal License Plates.

MOTOIN to authorize Managing Director to execute vehicle title/registration/transfer documents and application for Municipal License Plates made by Charles Rothermel, seconded by Kenneth Chambon, all members present voting AYE.

The Board also authorized transfer of existing 2008 F-350 modified dump to South Fayette Township in trade for public works completing the paving work (wearing course labor and materials) around Chartiers Creek Pump Station.

New Business:

Authorize execution of Developer’s Agreement for sanitary sewer aspects of the Lafayette Meadow development located across from Walnut Ridge on Battle Ridge Road.  A meeting in this regard was held with the Dick Herrington and Chris Hoke (developers), MATSF Solicitor and Managing Director. Ken Chambon also attended the meeting.

MOTION to authorize Manager to sign Developer’s Agreement for Lafayette Meadow development subject to additional language being added as recommended by Solicitor made by Kenneth Chambon, seconded by Charles Rothermel, all members present voting AYE.

Meetings, Conferences and Training:

- The Managing Director and Solicitor attending various meetings in April regarding draft municipal consent orders.

- Solicitor and Managing Director met with North Fayette Township representatives regarding initial discussions associated with ALCOSAN’s acquisition of multi-municipal trunk sewers.

Approval of Bills:

Payment of Bills: April 2019

The Chairman presented the April 2019 Bills for Approval.

MOTION to approve the April 2019 Bills for Payment made by Charles Rothermel, seconded by Kenneth Chambon, all members present voting AYE.

RRIS Stage I Bills:  April 2019

The Chairman presented the April 2019 RRIS Stage I Bills for Approval.

MOTION to approve the April 2019 RRIS Stage I Bills for Payment made by Charles Rothermel, seconded by Kenneth Chambon, all members present voting AYE.

Financial Statements:

The Board reviewed the April 2019 Financial Statements.

Executive Session

At 5:50 p.m. the Board entered Executive Session to address consent order and property acquisition matters.

MOTION to enter into Executive Session to address consent order and property acquisition matters made by Charles Rothermel, seconded by Kenneth Chambon, all members present voting AYE.

At 6:15 p.m. the Board came out of Executive Session.

Adjournment

There being no further business to discuss the meeting was adjourned at 6:20 p.m.

MOTIN to adjourn made by Charles Rothermel, seconded by Kenneth Chambon, all members present voting AYE.

________________________

SECRETARY