THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Regular Meeting October 4, 2018

The meeting was called to order by Joseph Duchess, Chairman.  Also present were Ken Chambon and Charles Rothermel (via phone).  Also present were Sam Gibson, Engineer; Romel L Nicholas, Solicitor; Jerry Brown, Managing Director and Rebecca M. Sray, Recording Secretary.

Approval of Minutes:  previous meeting September 6, 2018

MOTION to approve the Minutes of the meeting of September 6, 2018 made by Ken Chambon, seconded by Charles Rothermel, all members present voting AYE.

Approval of Bills:

Payment of Bills: September 2018

The Chairman presented the September 2018 Bills for Approval.

MOTION to approve the September 2018 Bills for Payment made by Charles L. Rothermel, seconded by Ken Chambon.

Roll Call:

Charles Rothermel, yes

Kenneth Chambon, yes

Joseph Duchess, abstained with respect to Kukurin bill

RRIS Stage I Bills:  September 2018

The Chairman presented the September 2018 RRIS Stage I Bills for Approval.

MOTION to approve the September 2018 RRIS Stage I Bills for payment made by Charles Rothermel, seconded by Ken Chambon, all members present voting AYE

Visitors / Public Comment:  NONE

Field Operations Report

- The monthly field report for September was reviewed; key items for discussion as follows:

  - Televised portions of sanitary sewer installed by Kukurin.

  - Responded to the September storm event (8th thru 11th) because of the remnants of Hurricane Gordon during which 7.41” of rain was recorded at the Chartiers Creek Pump Station.

  - Installed backflow prevention devices at 3 locations.

Administrative Report:

- 441 letters were sent out to customers last week with past due balances greater than $50.

- MBS has provided health care rates for 2019.   The increase for the Authority is 7.5%.

Engineer’s Report

- Millers Run Interceptor Sewer Improvements.

A meeting was held on site with Kukurin Contracting on Wednesday, October 3, 2018, to review the remaining work and final restoration requirements of the Contract.

Kukurin has submitted Pay Application No. 6 in the amount of $512,658.19.  KLH has reviewed this payment request and recommends payment in the noted amount.

- Chartiers Creek Pump Station Electrical Modifications.

KLH worked with MATSF personnel and NexGen to determine necessary modifications to allow the grinder circuit to be reset remotely.  NexGen provided a quote for this work along with replacement of the exterior light fixture on the pump station.  MATSF also expressed interest in having lights in the garage converted to LED.  KLH recommend MATSF coordinate this work with NexGen, Mark Place and Elcon.

KLH worked with MATF personnel and Elcon to determine necessary modifications to reconfigure operation of the gate actuator.  KLH recommends MATSF coordinate this work with Elcon.

- Tap Fee Update

KLH will complete an Act 57 Tap fee calculation update upon completion of the Millers Run Interceptor project.

- Developer Projects

Hastings Plan -  Sanitary sewer construction is complete for Phase 1A.  A few laterals will be extended.  Some testing and punch list items remain.

Lifestyles at South Fayette – Sanitary sewer work is complete.  Testing and televising remain to be performed.

Southern Beltway – KLH continues to review submittals as they are presented.

Solicitor’s Report:

LIENS

Solicitor has processed all accounts turned over for liening to date.  Solicitor awaits additional account information to initiate lien process on aged accounts previously discussed.

Manager to advise Solicitor regarding overdue accounts attributable to A & R Building.

Solicitor and Manager meeting on September 15, 2018 to review various account/lien issues.

SHERIFF SALES

Solicitor continues to review postings of properties set for sheriff’s sale.  Solicitor also continues to communicate with the Allegheny County Sheriff to determine the current status of previously submitted properties.

BANKRUPTCIES

Solicitor continues to address bankruptcy notices and inquiries as they are presented by the Authority.

HASTINGS

Solicitor awaits additional deeds regarding units with ejector pumps.

GEO-DECISIONS

Completed review of the updated Geo-Decisions agreement.

Old Business:

New Business:

Meetings, Conferences and Training:

- 3RWW conducted Source Flow Reduction Committee, Wet Weather Working Group and Consent Order committee meetings to which the Managing Director attends.  A negotiation session with PaDEP for the next round of consent orders was held on June 13th and was attended by both the Solicitor and the Managing Director.  Still awaiting PaDEP to provide an updated draft of the new order.   The intent is for the ALCOSAN tributary communities to execute an order before the end of 2018.

- The annual 3 Rivers Wet Weather Sewer Conference will be held at the Monroeville Convention Center on October 17th and 18th.

Executive Session:

The Chairman requested an Executive Session to discuss personnel issues.

MOTION to go into Executive Session to discuss personnel made by Charles Rothermel, seconded by Kenneth Chambon, all members present voting AYE.

Adjournment

Meeting was recessed and will reconvene November 1, 2018.