THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Regular Meeting August 2, 2018

The meeting was called to order by Kenneth Chambon, Secretary.  Board Members present were Robert Zedreck and George Lubic.  Also present Sam Gibson, Engineer; John Mowry, Engineer; Romel L. Nicholas, Solicitor; Jerry D. Brown, Managing Director and Rebecca M. Sray, Recording Secretary.

Recognition of Frank Zombek’s Retirement

Prior to the Board meeting, Board members and MATSF staff recognized Frank Zombek for his 23 years of service to the Authority.  Frank’s retirement is effective 8-3-18.

Approval of Minutes:  previous meeting July 5, 2018

MOTION to approve the minutes of the meeting of July 5, 2018 made by Robert Zedreck, seconded by George Lubic, all members present voting AYE.

Visitors / Public Comment:- NONE

Field Operations Report

- The monthly field report for July was reviewed with key items discussed as follows:

  - Rented a rock hound for use in restoration of the 3 properties in Hunting Ridge where new wyes/sight tees previously installed.

  - Obtained main pump discharge elbow and had JP Environmental install it on one of the pumps at the Oakdale Pump Station.

  - Assisted contractor with installation of new automatic power transfer switch at the Chartiers Creek Pump Station.

Administrative Report:

- The new MATSF website went live on July 20th.

- 564 letters were sent out to customers in July with past due balances greater than $50.

- Request received from Ashley Leyh for consideration of reduction of back-bill.

  - After discussion and upon recommendation from the Solicitor, the request for a reduction in the amount owed was denied, but an extension of time up to 1 additional year was agreed upon without incurring interest.  Also, so long as progress is made towards decreasing the amount owed, water will not be shut off during that time frame.

- Received a proposed updated agreement with GeoDecisions regarding migrating the GeoPlan GIS to a web-based environment.  This information has been forwarded to the Solicitor for review.

MOTION authorizing conditional approval and Execution of the Geo-Decisions Agreement subject to Manager and Solicitor securing and approving necessary language changes and subject to Township Approval made by George Lubic, seconded by Robert Zedreck, all members present voting AYE.

Engineer’s Report

- Millers Run Interceptor Sewer Improvements

A construction progress meeting was held on site with Kukurin Contracting on Wednesday July 18, 2018.  The next progress meeting is scheduled for Wednesday, August 29, 2018, at 10:00 a.m.

Kukurin has submitted Pay Application No. 4 in the amount of $367,581.46.  KLH has reviewed this payment request and recommends payment in the noted amount.

- Developer Projects

Pinnacle Pointe – Contractor has completed this phase of the work.  Two small sewer runs will remain.  Some minor testing remains.

Hastings Plan – Sanitary sewer construction is complete.  Testing and punch list items remain.

Lifestyles at South Fayette – One run of sanitary sewer has been installed to date.  Sanitary sewer work is expected to resume during the first week of August.

Solicitor’s Report

LIENS

Solicitor has processed all accounts turned over for liening to date.  Solicitor awaits additional account information to initiate lien process on aged accounts previously discussed.

Manager to advise Solicitor regarding overdue accounts attributable to A & R Building.

SHERIFF SALES

Solicitor continues to review postings of properties set for sheriff’s sale.  Solicitor also continues to communicate with the Allegheny County Sheriff to determine the current status of previously submitted properties.

BANKRUPTCIES

Solicitor continues to address bankruptcy notices and inquiries as they are presented by the Authority.

HASTINGS

Solicitor secured deeds and will report

AUDITOR OPINION LETTER

Solicitor prepared and forwarded

Old Business: NONE

New Business: NONE

Meetings, Conferences and Training:

- 3RWW conducted Source Flow Reduction Committee, Wet Weather Working Group and Consent Order committee meetings to which the Managing Director attends.  A negotiation session with PaDEP for the next round of consent orders was held on June 13th and was attended by both the Solicitor and the Managing Director.  Another meeting with PaDEP is anticipated to take place in August.

- PMAA Conference will be held in Erie from September 9th through the 12th.

Approval of Bills:

Payment of Bills: July 2018

The Secretary presented the July 2018 Bills for Approval.

MOTION to approve the July 2018 Bills for payment made by George Lubic, seconded by Robert Zedreck, all members present voting AYE.

RRIS Stage I Bills:  July 2018

The Secretary presented the July 2018 RRIS Stage I Bills for Approval.

MOTION to approve the July 2018 RRIS Stage I Bills for payment made by Robert Zedreck, seconded by George Lubic, all members present voting AYE.

Financial Statements:

The Board reviewed the July 2018 Financial Statements.

Adjournment

There being no further business to discuss the meeting was adjourned at 5:15 p.m.

MOTION to adjourn made by George Lubic, seconded by Robert Zedreck, all members present voting AYE.

______________________

SECRETARY