THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Regular Meeting September 6, 2018

The meeting was called to order by Joseph Duchess, Chairman. Board Members present were Charles Rothermel, Kenneth Chambon and Robert Zedreck.  Also present were Sam Gibson, Engineer; Romel L. Nicholas, Solicitor; Jerry D. Brown, Managing Director and Rebecca M. Sray, Recording Secretary.

Approval of Minutes:  previous meeting August 2, 2018

MOTION to approve the Minutes of the Meeting of August 2, 2018 made by Charles Rothermel, seconded by Robert Zedreck, all members present voting AYE.

Visitors / Public Comment: - NONE

Field Operations Report

- The monthly field report for August was reviewed with key items discussed as follows:

  - Televised portion of new sanitary sewer installed by Kukurin in the Cuddy Lane vicinity.  Also, televised storm sewer crossings in that area.

  - Inspected repair work by contractor for Newbury with respect to sanitary sewer defects located just upstream of the TopGolf facility.  A few segments of sanitary sewer serving the Newbury Ridge development were impacted by heavy equipment used during the construction of TopGolf.

  - Working with KLH Engineers on enhancing the capability of the Mission alarm system for the Chartiers Creek pump station.  The intent is to allow for a remote re-start of the grinder unit.  Minor electrical variances have resulted in the unit shutting down on numerous occasions over the past year, thereby causing MATSF personnel to visit the pump station.

Administrative Report:

- 564 letters were sent out to customers in July with past due balances greater than $50.   Subsequently, 111 door postings were done in mid-August and 17 shut off requests were sent to PAWC last week.

Engineer’s Report

- Millers Run Interceptor Sewer Improvements

The project is approximately 67% complete to date.

A construction progress meeting was held on site with Kukurin Contracting on Wednesday, August 29, 2018. The next progress meeting is scheduled for Wednesday, September 26, 2018, at 10:00 a.m.

Kukurin has submitted Pay Application No. 5 in the amount of $791,221.44.  KLH has reviewed this payment request and recommends payment in the noted amount.

MOTION to authorize Pay Application No. 5 in the amount of $791,221.44 to Kukurin Contracting made by Kenneth Chambon, seconded by Charles Rothermel.

Roll Call:

Joe Duchess abstains due to corporate involvement

Charles Rothermel, AYE

Kenneth Chambon, AYE

Robert Zedreck, AYE

- Chartiers Creek Pump Station Electrical Issues

KLH continues to work with MATSF personnel and NexGen to reset the grinder circuit.

KLH continues to work with MATSF personnel and Elcon to reconfigure the gate operation.

- Oakridge Pump Station Pump Replacement

KLH has requested an updated quote for replacement of a pump at the Oak Ridge Pump Station.

MOTION to purchase a replacement sewage pump for Oakridge Pump station in the amount of $11,815.00 made by Robert Zedreck, seconded by Charles Rothermel, all members present voting AYE.

- Tap Fee Update

KLH will be complete an ACT 57 Tap Fee Calculation update upon completion of the Millers Run Interceptor project.

MOTION to authorize KLH Engineers to complete ACT 57 Tap fee calculation upon completion of the Millers Run Interceptor project made by Charles Rothermel, seconded by Kenneth Chambon, all members present voting AYE.

- Developer Projects

Pinnacle Pointe – Contractor has completed this phase of the work.  Some minor testing remains.

Hastings Plan – Sanitary sewer construction is complete.  A few laterals will be extended.  Testing and punch list items remain.

Lifestyles of South Fayette – Most of the sanitary sewer work is complete. Final tie-ins and testing work remains.

Southern Beltway – KLH continues to review submittals as they are presented.

Solicitor’s Report:

LIENS

Solicitor has processed all accounts turned over for liening to date.  Solicitor awaits additional account information to initiate lien process on aged accounts previously discussed.

Manager to advise Solicitor regarding overdue accounts attributable to A&R Building.

SHERIFF SALES

Solicitor continues to review postings of properties set for sheriff’s sale.  Solicitor also continues to communicate with the Allegheny County Sheriff to determine the current status of previously submitted properties.

BANKUPTCIES

Solicitor continues to address bankruptcy notices and inquiries as they are presented by the Authority.

HASTINGS

Solicitor secured deeds and will report

GEO-DECISIONS – UPDATED GIS AGREEMENT

MATSF Board during last month’s meeting approved award of this professional services contract contingent on Solicitor’s acceptance of final contract language and also conditioned on South Fayette Township also entering into a contract for the same.  Those two conditions have been met.   Therefore, the only remaining item is to authorize the Managing Director to execute the final agreement between MATSF and Geo-Decisions.

MOTION to authorize Managing Director to execute the Geo-Decisions/MATSF agreement made by Charles Rothermel, seconded by Robert Zedreck, all members present voting AYE.

Old Business: - NONE

New Business:  - NONE

Meetings, Conferences and Training:

- 3RWW conducted Source Flow Reduction Committee, Wet Weather Working Group and Consent Order committee meetings to which the Managing Director attends.  A negotiation session with PaDEP for the next round of consent orders was held on June 13th and was attended by both the Solicitor and the Managing Director.  Still awaiting PaDEP to provide an updated draft of the new order.   The intent is for the ALCOSAN tributary communities to execute an order before the end of 2018.

- PMAA Conference will be held in Erie from September 9th through the 12th.

- MBS has scheduled a meeting for members regarding 2019 health care rates and related matters in Cranberry Township on September 21st.  The MATSF Office Manager will attend that meeting.

- The annual 3 Rivers Wet Weather Sewer Conference will be held at the Monroeville Convention Center on October 17th and 18th.

- Pa One Call Safety Day will be held in Moon Township on September 20th.  MATSF field personnel will attend.

Approval of Bills:

Payment of Bills: August 2018

The Chairman presented the August 2018 Bills for Approval.

MOTION to approve the August 2018 Bills for payment made by Robert Zedreck, seconded by Charles Rothermel.

Roll Call:

Joe Duchess abstains due to corporate involvement

Charles Rothermel, AYE

Kenneth Chambon, AYE

Robert Zedreck, AYE

RRIS Stage I Bills:  August 2018

The Chairman presented the August 2018 RRIS Stage I Bills for Approval.

MOTION to approve the August 2018 RRI Stage I Bills for Payment made by Charles Rothermel, seconded by Kenneth Chambon, all members present voting AYE.

Financial Statements:

The Board reviewed the Financial Statements for the month of August 2018.

Executive Session

At 5:40 p.m. the Board entered Executive Session to discuss personnel issues.

MOTION to enter Executive Session made by Kenneth Chambon, seconded by Charles Rothermel, all members present voting AYE.

At 6:00 p.m. the Board came out of Executive Session.

As discussed previously regarding field responsibility modifications due to Frank Zombek’s retirement in August, the Board confirmed that Brian Cook will be designated as the day to day Field Coordinator and Nick Goettman will be designated as the Field Data Administrator.  It is further understood that all 4  field personnel will have increased levels of responsibility to allow field activities to be continued to be performed at a safe and high standard level without the need for hiring an additional field employee in the near term.

Adjournment

There being no further discussion the meeting was adjourned at 6:00 p.m.

MOTION to adjourn made by Kenneth Chambon, seconded by Robert Zedreck, all members present voting AYE.

________________________

SECRETARY