THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Regular Meeting December 6, 2018

The meeting was called to order by Joseph Duchess, Chairman.  Board Members present were Kenneth Chambon and Robert Zedreck.  Also present were Sam Gibson, Engineer; Romel L. Nicholas, Solicitor; Jerry D. Brown, Managing Director; Rebecca Sray, Recording Secretary and Jamie Summers, Lead Customer Service

Approval of Minutes from November 1st meeting

MOTION to approve the Minutes of the November 1, 2018 meeting made by Kenneth Chambon, seconded by Robert Zedreck, all members present voting AYE.

Visitors / Public Comment: Jim Wang - Billing Dispute regarding former tenant at 3144 Laurel Ridge Circle

Mr. Wang addressed the Board as to a delinquent sewer amount owed for a former tenant at 3144 Laurel Ridge Circle.  Mr. Wang indicated that, prior to this incident, he was not aware that he was responsible for delinquent sanitary sewer bills for his rental properties.

Information had been provided to the Solicitor by MATSF staff in advance of the meeting indicating that Mr. Wang was given notice of the delinquency on a least 2 occasions prior to the tenant moving out.  Mr. Wang only attempted to address this issue after the Solicitor sent out a notification of intent to place a lien on the property.    After an extended period of discussion, the Solicitor recommended to the Board that the full delinquency amount is the responsibility of the landlord and that there is no basis for any relief.  The Board members concurred with the Solicitor’s recommendation in Mr. Wang’s presence.

Field Operations Report

- The monthly field report for November, key items discussed as follows:

  - Installed new shelving in garage

  - Repaired roof leaks at Oakdale Pump Station

  - Worked with NexGen on electrical updates at both the Chartiers Creek and Oakdale Pump Station.

  - Worked with South Fayette Township Public Works personnel regarding subbase to allow for paving around Chartiers Creek Pump Station along having Modine Paving install the base asphalt.

Administrative Report:

- Since our current billing software provider (Software Systems, Inc.) provided written notice to MATSF that effective July 2019 they will be deactivating their Ubility software, MATSF office personnel and the Solicitor have been working with representatives of Muni Link to provide that service.  The agreement has been reviewed by the Solicitor and is ready for execution.

MOTION to authorize Managing Director to Execute document for Muni-Link for billing software made by Kenneth Chambon, seconded by Robert Zedreck, all members present voting AYE.

- Rescind Resolution 2018-199 regarding amendment to the MATSF personnel policy manual with respect to part time employee classifications.

MOTION to rescind Resolution 2018-199 regarding amendment to the MATSF personnel policy manual with respect to part time employee classification made by Robert Zedreck, seconded by Kenneth Chambon, all members present voting AYE.

- The Managing Director, in conjunction with communication with both the Solicitor and the Township, provided 459 pages of information in response to a right to know request filed by the legal firm of Babst Calland with respect to the Hastings project.

Engineer’s Report

- MILLERS RUN INTERCEPTOR SEWER IMPROVEMENTS

Kukurin has submitted Pay Application No. 8 in the amount of $103,622.20.  KLH has reviewed this payment request and recommends payment in the noted amount.  Some retainage will be held until the spring when the Kukurin will return to complete final restoration and close the project out.  Some punch list work remains.

KLH has completed the as-built drawings.

- TAP FEE UPDATE

KLH will complete an Act 57 Tap Fee calculation update upon completion of the Millers Run Interceptor project.

- DEVELOPERS PROJECT

Pinnacle Pointe – Contractor has completed this phase of the work.  Two small sewer runs remain.  Some minor testing remains.

Hastings Plan – Sanitary sewer construction is complete.  A few laterals will be extended.  Testing and punch list items remain.

Solicitor’s Report:

LIENS

Solicitor has processed all accounts turned over for liening to date.  Solicitor await additional account information to initiate lien process on aged accounts previously discussed.

Solicitor and Manager met on September 15, 2018 to review various account/lien issues.  Solicitor forwarded correspondence to new owner of Valleyfield seeking payment of unpaid lien.

Solicitor to work with Authority to lien approximately six (6) to eight (8) accounts.

SHERIFF SALES

Solicitor continues to review postings of properties set for sheriff’s sale.  Solicitor also continues to communicate with the Allegheny County Sheriff to determine the status of previously submitted properties.

BANKRUPTCIES

Solicitor continues to address bankruptcy notices and inquiries as they are presented by the Authority.

HASTINGS

Solicitor received additional deed recordings for cases with internal basement sanitary sewage pumps and provided those to the Managing Director.

MUNI-LINK CONTRACT

Solicitor and Managing Director worked to review and request revised language for billing contract.  Muni-Link granted all requests and contract is now in an acceptable from should the Board with to execute same.  (Action taken earlier in the meeting in this regard.)

Old Business:  NONE

New Business:

- A 3-year renewal Agreement is ready for approval for auditing services from our auditor, Hosack, Specht, Meutzel and Wood.

MOTION to authorize 3-year renewal agreement from Hosack, Specht, Meutzel and Wood made by Kenneth Chambon seconded by Robert Zedreck, all members present voting AYE.

- Authorization to proceed with order of new F550 Dump Truck

MOTION for authorization to proceed with order of the new F550 Dump Truck in the amount of $82,821.00 based on review of various CoStars quotes obtained by MATSF staff made by Robert Zedreck, seconded by Kenneth Chambon, all members present voting AYE.

Meetings, Conferences and Training:

- Still awaiting PaDEP to provide an updated draft of the new consent order.   In the meantime, the Managing Director has been in contact with the Solicitor, 3RWW and other municipal managers to attempt to move this issue forward.

- The Managing Director continued to meet with Ken Chambon, chairman of the Personnel Committee, to discuss personnel budget related items for 2019.

Approval of Bills:

Payment of Bills: November 2018

The Chairman presented the November 2018 Bills for Approval.

MOTION to authorize the November 2018 Bills for Payment made by Kenneth Chambon, seconded by Robert Zedreck, all members present voting AYE.

RRIS Stage I Bills:  November 2018

The Chairman presented the November 2018 RRIS Stage I Bills for Approval.

MOTION to authorize the November 2018 RRIS Stage I Bills for Payment made by Robert Zedreck, seconded by Kenneth Chambon, all members present voting AYE.

Financial Statements:

The Board reviewed the Financial Statements for the month of November 2018.

Review 2018 MATSF Annual Report and Proposed Budget for 2019

The Board reviewed the annual report and proposed budget for 2019 along with individual employee compensation for 2019.   The budget includes a sanitary sewer rate increase proposed to be effective with the bills mailed in February 2019.   The recommendation is that the monthly service charge remain at $12.00 while the cost per thousand gallons be increased from $10.85 to $11.50.   The adjustment is intended to offset the 7.0% ALCOSAN 2019 rate increase being imposed to all tributary communities.

MOTION to approve the 2018 Annual Report and Budget for 2019 as presented, including agreed upon employee compensation adjustments, made by Robert Zedreck, seconded by Kenneth Chambon, all members present voting AYE.

The Board directed the Managing Director to prepare the rate modification resolution for execution at the January 2019 Board meeting.   The Managing Director indicated that the final approved budget will be posted on the MATSF web site and an insert will be included with all bills mailed out in January regarding the aforementioned sewer rate increase.

Adjournment

MOTION to adjourn at 6:35 p.m made by Kenneth Chambon, seconded by Robert Zedreck, all members present voting AYE.