THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Meeting of July 18, 2019

(Rescheduled due to July 4th Holiday)

The meeting was called to order by Joe Duchess, Chairman.  Board Members present were /Charles Rothermel (arrived at 5:00 p.m.), Ken Chambon, Robert Zedreck and Glenn Davis.  Also present were Sam Gibson, Engineer; Romel L. Nicholas, Solicitor; Jerry D. Brown, Managing Director and Rebecca Sray, Recording Secretary.

Approval of Minutes from June 6th meeting

MOTION to approve the Minutes of the June 6th meeting made by Kenneth Chambon, seconded by Robert Zedreck, all members present voting AYE.

A Personnel Committee meeting was held Tuesday, July 9th in Executive Session.  Nothing to report as a result of this meeting.

Visitors / Public Comment:  John Alan Kosky – connection agreement

MOTION to extend the existing agreement between the Municipal Authority of the Township of South Fayette and John Alan Kosky allowing a total credit of Twelve Thousand Two Hundred ($12,200.00) Dollars toward future tap fees attendant to taps requested from the Authority after this date.  The first tap to be issued immediately ($4,000.00), and leaving a balance of $8,200.00 made by Glenn Davis, seconded by Robert Zedreck, all members present voting AYE.

Field Operations Report

- The monthly field report for June was reviewed.

Administrative Report:

- The July bill is the 2nd under the new Muni-Link system.  Conversion training is still on-going.

- Advertisement was made regarding the revisions to the MATSF Board meeting schedule.  The next scheduled Board meeting will be September 5th.

- Joe Mowod was brought on as a summer field intern.

- Additional advertisement was made in the Post-Gazette (including Monster.com and Indeed.com) for a full-time field person.  Multiple interviews were held by the personnel committee.

- The need for advertisement for full time customer service representative was discussed and authorization was given by the Board to proceed in that regard.

- The 2018 audit report was completed, and copies delivered by the auditor.

Rebecca Sray, Office Manager, announced she will be retiring at the end of June 2020.

Engineer’s Report

- Millers Run Interceptor Sewer Improvements

KLH recommends approval of Change Order No. 2 in the amount of $40,604.10 for Cuddy Lane paving extras, Belfor entrance modifications, unmarked storm sewer conflicts, Cuddy Lane storm sewers, and Pacific Pride inlet repair and restoration.

KLH recommends approval of Change Order No. 3 in the amount of $28,092.71.  This is a final administrative change order to bring the final contract value in line with all change orders and final installed quantities.

MOTION to approve Change Order No. 2 in the amount of $40,604.10 for Cuddy Lane paving extras, Belfor entrance modifications, unmarked storm sewer conflicts, Cuddy Lane storm sewers and Pacific Pride inlet repair and restoration. Also Change Order No. 3 in the amount of $28,092.71 for final administrative change order to bring the final contract value in line with all change orders and final installed quantities made by Charles Rothermel, seconded by Robert Zedreck, all members present voting AYE.

KLH recommends approval for payment for Kukurin’s Final Pay Request No. 9 in the amount of $168,085.99. for Change Orders 2 and 3 as well as the release of retainage.

The final value of the completed work was $2,590,241.81.  The original contract value was $2,542,245.00.  This is a difference of $47,996.81 including all approved change orders and final installed quantities.

KCI has not provided the final close-out documentation to date.

- Sanitary Sewer Construction Specifications update.

KLH is reviewing and updating the MATSF standard details and construction specifications.

- Developer Projects

Hastings Phase 1 – Punch list work and final inspection remains.  MATSF will handle internally.

Hastings Phase 2 – KLH is completing a plan review.

Lafayette Meadow Plan – The pre-construction meeting was held on July 17, 2019.  Work is expected to begin next week.

Southern Beltway – Sanitary sewer construction is complete for the upper portion serving the PennDOT maintenance facility with the exception of certain testing.  This portion of the sewer within the highway right of way will not be taken over by MATSF.

Solicitor’s Report:

LIENS

Solicitor has processed all accounts turned over for liening to date.

SHERIFF SALES

Solicitor continues to review postings of properties set for sheriff’s sale.  Solicitor also continues to communicate with the Allegheny County Sheriff to determine the current status of previously submitted properties.

BANKRUPTCIES

Solicitor continues to address bankruptcy notices and inquiries as they are presented by the Authority.

HASTINGS

Solicitor monitoring and securing additional deeds and is following this issue.

CONSENT ORDER STATUS – PaDEP has not yet provided municipalities with an updated draft consent order for consideration.

Solicitor monitoring and securing additional deeds and is following this issue.

Old Business:  NONE

New Business:  NONE

Meetings, Conferences and Training:

- Solicitor and Managing Director met with Collier Township representatives to discuss details associated with ALCOSAN’s pending acquisition of the Thoms Run trunk sewer.

- PMAA Conference will be held from September 8th through 11th.

Approval of Bills:

Payment of Bills: June 2019

The Chairman presented the June 2019 Bills for Approval.

MOTION to approve the June 2019 Bills for payment made by Robert Zedreck, seconded by Glenn Davis, all members present voting AYE.

RRIS Stage I Bills:  June 2019

The Chairman presented the June 2019 RRIS Stage I Bills for Approval.

MOTION to approve the June 2019 RRIS Stage I Bills for payment made by Charles Rothermel, seconded by Ken Chambon, all members present voting AYE.

Financial Statements:

The Board reviewed the Financial Statements for the month of June 2019.

Executive Session

At 5:30 p.m. the Board entered into Executive Session to discuss the Alcosan transfer agreement, possible modifications to a prior resolution regarding connection charges and personnel issues.

MOTION to enter Executive Session made by Ken Chambon, seconded by Glenn Davis, all members present voting AYE.

At 6:20 p.m. the Board came out of Executive Session.

The Board agreed to advertise for a public comment at the next regular meeting on September 5th regarding the pending transfer of the Thoms Run Trunk sewer to ALCOSAN.

MOTION to advertise and hear any public comments at the next regular meeting on September 5th regarding the pending transfer of the Thoms Run Trunk sewer to ALCOSAN made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

The Board agreed to hire Matthew Kowalski for a full-time field position at a rate of $22.00 per hour pending completion of the standard hiring protocol.

MOTION to hire Matthew Kowalski at a rate of $22.00 per hour pending completion of the standard hiring protocol made by Ken Chambon, seconded by Robert Zedreck, all members present voting AYE.

Adjournment

There being no further business to discuss the meeting was adjourned at 6:30 p.m.

MOTION to adjourn made by Charles Rothermel, seconded by Robert Zedreck, all members present voting AYE.

________________________

SECRETARY