THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Meeting of February 6, 2020

Meeting was called to order by Ken Chambon, Chairman.  Board members present were Charles Rothermel, Glenn Davis and John Alan Kosky.  Also present were Sam Gibson, Engineer; Romel L. Nicholas, Solicitor; Jerry D. Brown, Managing Director and Jamie Summers, Recording Secretary.

Approval of Minutes from January 9, 2020 meeting

MOTION to approve the Minutes of the January 9, 2020 meeting made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Visitors / Public Comment:  NONE

Field Operations Report

- The monthly field report for January was reviewed

- MATSF Field Personnel are working with Managing Director to assemble various data to comply with ALCOSAN’s request for information for the time period 2010 through 2019.  This includes all flow monitoring data, various mapping information, system rehabilitation project information, etc.  this request for information was mandated as part of ALCOSAN’s recently executed Consent Order with EPA.  The information is required to be submitted by February 28th and similar annual information will be required to be submitted to ALCOSAN once per year through 2025.

- MATSF must also provide annual Wasteload Management Reports (WLM) to ALCOSAN by March 2nd.  The WLM reports are provided annually to ALCOSAN to comply with PaDEP Chapter 94 requirements.

- MATSF Field Personnel walked the Sygan Hollow area and discovered an exposed sanitary sewer that needs addressed as soon as possible which involves a manhole removal and replacing 60’ of PVC pipe with DIP.  Quotes were solicited and received from 3 local contractors for the repair work.  The quotes were as follows:

  - Strnisha Excavation = $18,700 base quote + $4,400 restoration = $23,100

  - Cardillo Backhoe Service = $24,750 including restoration

  - Stewart Contracting = $28,800 without final straw/seeding

The Board authorizes Strnisha Excavation to proceed with emergency repair work near Sygan Hollow area.

MOTION to authorize Strnisha Excavation to proceed with emergency repair work near Sygan Hollow area in the amount of $23,100.00 made by John Alan Kosky, seconded by Glenn Davis, all members present voting AYE.

Administrative Report:

- During January, 532 account delinquency notices were mailed to customers that had a past due balance of more than $50.  The total dollar amount of the delinquencies noticed amounted to $85,185.   As of today, approximately 135 doors will be posted over the coming weekend.

- PAWC provided notification of a 2.28% increase in the cost of providing water meter readings to MATSF, from the current rate of $0.061299 per record to $0.062700 per record.  These charges are PUC regulated and are the same for all municipalities to which PAWC provides data.

- PaDEP approved the Managing Director’s request for tap allocation for the 1st six months of 2020.

Engineer’s Report

- SANITARY SEWER CONSTRUCTION SPECIFICATIONS UPDATE

KLH continues to review the MATSF standard details and construction specifications.

- MILLERS RUN INTERCEPTOR

The Notice of Terminations for the NPDES Permit for stormwater discharges resulting from construction activities has been submitted to the Conservation District.

- PORTMAN RUN SEWER LINING

KLH will put together bid packages for the Portman Run vicinity sewer lining and the lateral grouting/lining contracts on an hourly basis estimated not to exceed $5,000.

MOTION to authorize KLH to prepare bid package for the Portman Run vicinity sewer lining/grouting contract on a time and material basis estimated not to exceed $5,000.00 made by Glenn Davis seconded by John Alan Kosky, all members present voting AYE.

- DEVELOPER PROJECTS

Hastings Phase 2 – Minor testing and punch list work remains.

Lafayette Meadow Plan – Two sanitary runs remain.  Sanitary work is currently on hold.  Wye sheets are being finalized and will be provided to MATSF next week.

Southern Beltway – Minor punch list items remain.  A meeting was held on 1/6/20 to discuss paving deficiencies on Cecil Sturgeon Road.  Paving is expected to be completed in the Spring.

Stonegate Phases 1 & 2 – KLH provided a review letter on 12/31/19.

Solicitor’s Report:

LIENS

Solicitor has processed all accounts turned over for liening to date.

SHERIFF SALES

Solicitor continues to review postings of properties set for sheriff’s sale.  Solicitor also continues to communicate with the Allegheny County Sheriff to determine the current status previously submitted properties.

BANKRUPTCIES

Solicitor continues to address bankruptcy notices and inquiries as they are presented by the Authority.

HASTINGS

Solicitor monitoring and securing additional deeds.

Old Business:   NONE

New Business:  NONE

Meetings, Conferences and Training:

- 3RWW is in the process of coordinating another meeting with PaDEP/ACHD in an attempt to finalize draft municipal consent orders to be distributed to ALCOSAN tributary communities.

Approval of Bills:

Payment of Bills: January 2020

The Chairman presented the January 2020 Bills for Approval.

MOTION to authorize the January 2020 Bills for Payment made by John Alan Kosky, seconded by Charles Rothermel, all members present voting AYE.

RRIS Stage I Bills:  January 2020

The Chairman presented the January 2020 RRIS Stage I Bills for Approval.

MOTION to authorize the January 2020 RRIS Stage I Bills for Payment made by Charles Rothermel, seconded by John Alan Kosky, all members present voting AYE.

Financial Statements:

The Board reviewed the financial statements for the month of January 2020.

Adjournment

There being no further business to discuss the meeting was adjourned at 6:45 p.m.

MOTION to adjourn made by John Alan Kosky, seconded by Glenn Davis, all members present voting AYE.

____________________

SECRETARY