THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Meeting of May 7, 2020

The meeting was called to order by Ken Chambon, Chairman.  Board members present were Charles Rothermel (via phone), Robert Zedreck, Glenn Davis and John Alan Kosky.  Also present were Sam Gibson, Engineer (via phone), Romel L. Nicholas, Solicitor (via phone), Jerry D. Brown, Managing Director, Rebecca M. Sray, Recording Secretary (via phone) and Jamie Summers, Lead Customer Service.

Notice of Meeting Remote Access in compliance with MATSF Resolution 205

On May 7, 2020, at 4:30 p.m., the Municipal Authority of the Township of South Fayette will hold its regularly scheduled public meeting via telephone as opposed to in person at the Municipal Building. This measure is being taken to prevent the spread of COVID 19 (Coronavirus). All members of the public who wish to attend the meeting may call 1-978-990-5000 use Access Code: 609627. Members of the public are still encouraged to submit comments via email to Jerry D. Brown, Managing Director at jbrown@sftwp.com, in order to proceed in an organized manner.

Approval of Minutes from April 2, 2020 meeting

MOTION to approve the Minutes of the meeting from April 2, 2020 made by John Alan Kosky, seconded by Glenn Davis, all members present voting AYE.

Public Comment:  NONE

Field Operations Report

- The monthly field report for April was reviewed.

- MATSF field personnel continued to work on a rotating basis through the month of April in order to minimize spread of COVID-19 yet still meet be able to effectively operate the sewer system/pump stations.  MATSF continues to maintain 1 field employee on 24 hour on call status.  Return to a typical normal field schedule is planned to take effect on May 11th.   Personal Protective Equipment has been inventoried and additional items have been acquired for employees to utilize in performing required field activities

- For the month of April, Time of Sale Lateral Inspections were not being performed by MATSF field personnel and property owners were advised of options for closings to occur.  Beginning April 29, 2020, MATSF started working on the backlog of inspections (approximately 20).

- The JWC grinder unit stopped working at the Oakdale Pump Station on April 15th and MATSF field personnel in conjunction with Stewart Contracting removed the unit for inspection and ultimate repair.  Upon removal and partial disassembly, West View Cunningham Pump Solutions (WVCPS) was called in to provide a detailed evaluation and recommendation for repair.  Their analysis revealed that the upper gear reduction assembly needed to be replaced and the motor needed servicing.  The quoted repair cost was $7,317 and the Managing Director authorized WVCPS to proceed. Subsequently, MATSF personnel met with WVCPS and the JWC local sales representative (DAS) to discuss this issue and to do a preliminary evaluation on a similar JWC grinder unit at the Chartiers Creek Pump Station.

Administrative Report:

- Throughout the month of April, MATSF office personnel continued rotating and work from home schedule (where applicable) in order to minimize spread of COVID-19 yet still meet be able to effectively address customer bill payments, questions, real estate transfer documents, etc.  It is anticipated that office personnel will resume a fairly normal work schedule commencing the week of May 11th.  Personnel Protective Equipment has been acquired and office disinfecting is performed on a routine basis.

- Ryan Hayes has accepted the summer intern position and will begin to work the week of May 11th.

- Received the annual Workman’s Compensation rebate check from MRM in the amount of $9,899 for years 2010 through 2018.  This rebate represents 100% of the premium for 2020.

Engineer’s Report

- Sanitary Sewer Construction Specifications Update

KLH continues to review the MATSF standard details and construction specifications.

- Portman Run Vicinity project

  - Insight Pipe Contract documents have been executed and a Notice to Proceed was issued on April 27th.   Televising work associated with that contract commenced on April 30th.

  - A Notice to Proceed will be issued to Robinson Pipe Cleaning Co. in the next few weeks.

- General Development Status

Hastings Phase 2 – Work resumed on 5/4/20

Lafayette Meadow Plan – Work resumed on 5/4/20

Southern Beltway – A meeting was held on 1/6/20 to discuss paving deficiencies on Cecil Sturgeon Road.  Paving is expected to be completed this spring.

Stonegate Phases 1 & 2 – No update.

- Miscellaneous items

Solicitor’s Report:

LIENS

Solicitor has processed all accounts turned over for liening to date.

SHERIFF SALES

Solicitor continues to review postings of properties set for sheriff’s sale.  Solicitor also continues to communicate with the Allegheny County Sheriff to determine the current status of previously submitted properties.

BANKRUPTCIES

Solicitor continues to address bankruptcy notices and inquiries as they are presented by the Authority.

HASTINGS

Solicitor monitoring and securing additional deeds.

The depositions of KLH Engineers have been postponed indefinitely.  Solicitor will continue to communicate with attorneys in underlying litigation and KLH Engineers regarding scheduling.  Solicitor will attend depositions on behalf of SFMA when they do occur.

Old Business:

New Business:

Discuss Cecil Sturgeon Road area notice to connect to sanitary sewers

After discussion by the Board it was agreed to have residents connect to the new sewer line within 6 months from the notice to connect issued by MATSF.

Meetings, Conferences and Training:

- 3RWW is continuing communication with PaDEP/ACHD in an attempt to finalize draft municipal consent orders to be distributed to ALCOSAN tributary communities.  MATSF Managing Director and Solicitor continue to be involved in this process.

Approval of Bills:

Payment of Bills: April 2020

The Chairman presented the April 2020 Bills for Approval.

MOTION to approve the April 2020 Bills for Payment made by Charles Rothermel, seconded by Robert Zedreck, all members present voting AYE.

RRIS Stage I Bills:  April 2020

The Chairman presented the April 2020 RRIS Stage I Bills for Approval.

MOTION to approve the April 2020 RRIS Stage I Bills for Payment made by Charles Rothermel, seconded by John Alan Kosky, all members present voting AYE.

Financial Statements:

The Board reviewed the Financial Statements for the month of April 2020.

Executive Session

At 5:18 p.m. the Board entered Executive Session to discuss personnel issues.

MOTION to enter Executive Session made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Adjournment

There being no further business to discuss the meeting was adjourned at 5:45 p.m.

MOTION to adjourn made by Robert Zedreck, seconded by Glenn Davis, all members present voting AYE.