THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Meeting of June 4, 2020

The meeting was called to order by Ken Chambon, Chairman.  Board members present were Charles Rothermal (via phone), Robert Zedreck, Glenn Davis and John Alan Kosky.  Also present were Sam Gibson, Engineer; Romel Nicholas, Solicitor; Jerry Brown, Managing Director; Rebecca Sray, Recording Secretary and Jamie Summers, Lead Customer Service.

Notice of Meeting Remote Access in compliance with MATSF Resolution 205

On June 4, 2020, at 4:30 p.m., the Municipal Authority of the Township of South Fayette will hold its regularly scheduled public meeting via telephone as opposed to in person at the Municipal Building. This measure is being taken to prevent the spread of COVID 19 (Coronavirus). All members of the public who wish to attend the meeting may call 1-978-990-5000 use Access Code: 609627. Members of the public are still encouraged to submit comments via email to Jerry D. Brown, Managing Director at jbrown@sftwp.com, in order to proceed in an organized manner.

Approval of Minutes from May 7, 2020 meeting

MOTION to approve the Minutes of the meeting from May 7, 2020 made by Chuck Rothermel, seconded by Glenn Davis, all members present voting AYE.

Public Comment:  NONE

Field Operations Report

- The field operations report for May was reviewed, with key points discussed as follows:

- MATSF field personnel return to a typical normal field schedule is on May 11th.   Personal Protective Equipment has been inventoried and additional items have been acquired for employees to utilize in performing required field activities

- MATSF personnel met with Hastings and Township representatives at the “Over the Bar” site to review proposed storm and sanitary sewer work.

- The JWC grinder unit at the Oakdale Pump Station was repaired by West View Cunningham Pump Solutions (WVCPS) and reinstalled by MATSF personnel.  The local sales representative for JWC was also called in to provide a detailed evaluation and recommendations.  A similar problem with the gear reduction unit on the JWC grinder unit at the Chartiers Creek Pump Station and it was replaced with a spare unit by MATSF personnel.

Administrative Report:

- Office personnel resumed a relatively normal work schedule commencing the week of May 11th.  Personnel Protective Equipment has been acquired and office disinfecting is performed on a routine basis.   Personnel committee met with office personnel on Monday, May 18th.

- The Board concurred that the Authority office would be open to customers commencing June 5th.

- The Board has previously approved waiver of interest charges on sewage bills for the past several billing cycles.

After board discussion, it was decided to continue to waive interest charges on past-due sewage bills through the June billing round, with future decisions on this regarded to be approved on a monthly basis.

- PAWC continues their moratorium on water shut-off presumably through at least August due to the COVID-19 pandemic and based upon a directive from the Public Utility Commission.   However, MATSF office staff plan to send out a reminder notice to customers with past-due sewer bill (with a copy to landlords where applicable) in July.

- Materials were compiled for auditor by MATSF staff.  Auditor plans on performing the majority of work for the 2019 audit remotely during the upcoming month.

- Managing Director sent out notices to property owners to connect to the new sanitary sewer on Cecil Sturgeon Road allowing up to 6 months to do so.

- Managing Director and MATSF Intern worked on developing list of manholes that may potentially be impacted by the 2020 Township Road Paving Program.

Engineer’s Report

- Portman Run Vicinity project

  - Engineer recommended payment for Pay Applications 1 and 2 from Insight Pipe Contracting in the amounts of $4,395.51 and $181,325.69, respectively.

  - Robinson Pipe Contract documents have been signed and a Notice to Proceed dated May 19th was issued by KLH Engineers.  They have 180 days to complete the lateral lining/grouting work as called out in their contract.

- General Development Status

Hastings Phase 2 – Sanitary sewer installation work resumed on 5/4/20

Lafayette Meadow Plan – Sanitary sewer installation work resumed on 5/4/20

Southern Beltway – A meeting was held on 1/6/20 to discuss paving deficiencies on Cecil Sturgeon Road, with particular emphasis on work around sanitary manholes.  Corrections are expected to be completed this Spring.

Stonegate Phases 1 & 2 – No update.

- Miscellaneous items

  - KLH has initiated an updated review of peak flow alternatives.

  - KLH continues to review the MATSF standard details and construction specifications.

- Discussion of on-going/contemplated commercial development

- The Managing Director reviewed the status of various proposed commercial development projects.

Solicitor’s Report:

Liens

Solicitor has processed all accounts turned over for liening to date.

Sheriff Sales:

Solicitor continues to review postings of properties set for sheriffs’ sale.  Solicitor also continues to communicate with the Allegheny County Sheriff to determine the current status of previously submitted properties.

Bankruptcies:

Solicitor continues to address bankruptcy notices and inquires as they are presented by the Authority.

Hastings:

The depositions of KLH Engineers have been postponed indefinitely.  Solicitor will continue to communicate with the attorneys in underlying litigation and KLH Engineers regarding scheduling.  Solicitor will attend depositions on behalf of MATSF when they do occur.

Mini Cobra Agreement:

Solicitor in discussions with CW Breitsman Associates, LLC representative and made suggested to proposed agreement/indemnification matters.

MOTION to authorize signature of Mini Cobra agreement with CW Breitsman Associates upon review of final agreement language by the Solicitor made by Robert Zedreck, seconded by Glenn Davis, all members present voting AYE.

Old Business:   NONE

New Business:     NONE

Meetings, Conferences and Training:

- 3RWW is continuing communication with PaDEP/ACHD in an attempt to finalize draft municipal consent orders to be distributed to ALCOSAN tributary communities.  MATSF Managing Director and Solicitor continue to be involved in this process.

- PMAA Annual Conference in Hershey still scheduled for August 30 through September 2nd.

Approval of Bills:

Payment of Bills: May 2020

MOTION to approve the May 2020 Bills for payment made by Charles Rothermel, seconded by John Alan Kosky, all members present voting AYE.

RRIS Stage I Bills:  May 2020

MOTION to approve the RRIS Stage I Bills for Payment made by Robert Zedreck, seconded by Charles Rothermel. All members voting AYE.

Financial Statements:

The Board reviewed the Financial Statements for the month of May 2020.

Executive Session

At 5:18 p.m. the Board entered Executive Session to discuss personnel and property issues.

Motion to enter Executive Session Made by John Alan Kosky, seconded by Glenn Davis, all members present voting AYE.

The Board came out of Executive Session at 5:35 p.m.

Motion for Chairman to execute the approved independent office consulting agreement made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Motion for approving request from the South Fayette Township Conservation District for a waiver of a sanitary sewer connection charge for the proposed  control building associated with the Millers Run Mine Discharge Treatment Facility based upon the unique environmental purpose of the project made by Robert Zedreck, seconded by John Alan Kosky, all members present voting AYE.

Adjournment

Motion to adjourn at 5:40 p.m. made by John Alan Kosky, seconded by Robert Zedreck, all members present AYE.