THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Meeting of August 6, 2020

The meeting was called to order by Ken Chambon, Chairman.  Board members present were Charles Rothermel (via phone), Robert Zedreck, Glenn Davis and John Alan Kosky.  Also present were Sam Gibson, Engineer, Romel Nicholas, Solicitor, Jerry Brown, Managing Director, Jamie Summers, Recording Secretary and Steve Niedenberger, Auditor.

Approval of Minutes from July 2, 2020 meeting

MOTION to approve the Minutes of the meeting from July 2, 2020 made by Charles Rothermel, seconded by John Alan Kosky, all members present voting AYE.

Public Comment:

Stephen Niedenberger - Auditor from Hosack, Specht, Meutzel & Wood – Summary of 2019 MATSF audit

Mr. Niedenberger provided a general summary of the work done by his firm for the 2019 MATF Audit.  He stated that due to COVID-19 issues, the audit was primarily done remotely.  His firm requested various information to be provided in that regard and he indicated that MATSF staff provided all requested materials.  The audit report found no irregularities regarding MATSF’s accounting procedures.

Field Operations Report

- The monthly field report for July was reviewed

Administrative Report:

- Per Board direction at the June meeting, due to the COVID-19 pandemic, interest charges on past-due sewage bills continued to be waived for the July bill.   The Board agreed to continue waiving interest charges on past-due sewage bills for the August bill.   However, commencing with the September bills, interest charges will be assessed if the bill is not paid by the due date.

- PAWC continues their moratorium on water shut-off presumably through at least August due to the COVID-19 pandemic.

Engineer’s Report

- Portman Run Sewer Rehabilitation Contract 2020-01B

A notice to Proceed was issued to Robinson Pipe Cleaning Co. on 5/19/20 for Contract 2020-01B.  The lateral lining crew from Robinson Pipe is scheduled to mobilize on August 10th.

- Developer Projects

Hastings Phase 2 – Work is complete; some testing remains.

Southern Beltway Maintenance Building Sewer – Sanitary sewer manhole frames have been adjusted and paving has been completed on Cecil Sturgeon Road.

Stonegate Phases 1 & 2 – No update

- Peak Flow Alternative Analysis

Mr. Gibson presented information regarding conceptual options for a holding tank as a method that could be considered for future peak sanitary sewage flow handling.   This is preliminary analysis only and there is no intent to consider design/construction of such a facility in the foreseeable future.

Solicitor’s Report:

Liens

Solicitor has processed all accounts turned over for liening to date.

Sheriff Sales

Solicitor continues to review postings of properties set for sheriffs’ sale.  Solicitor also continues to communicate with the Allegheny County Sheriff to determine the current status of previously submitted properties.

Bankruptcies

Solicitor continues to address bankruptcy notices and inquiries as they are presented by the Authority.

Hastings

Solicitor attended deposition of John Mowry on March 12, 2020, and Jonathan Frye on July 16, 2020.  Solicitor will attend deposition of Sam Gibson (date and time to be determined). Solicitor will provide a written summary and legal analysis after Mr. Gibson’s deposition.

2019 Audit – Solicitor Opinion Letter

Solicitor prepared and forwarded solicitors opinion letter for MATSF 2019 audit.

ALCOSAN/PaDep/3 Rivers Wet Weather / Consent Order /Transfer Agreements

Solicitor continuing to participate in the above matters.

Solicitor continuing to participate with attorney for 3 Rivers Wet Weather and ALCOSAN regarding multi-municipal trunk sewer Transfer Agreement.  Nearing final proposal.

Solicitor working with 3 Rivers Wet Weather core groups to send response draft of Municipal Consent Orders to regulators and to schedule next meeting.  This has been delayed due to unrelated commitments of PaDEP staff.

Brietsman – Mini Cobra Administration Agreement

Solicitor secured commitment from company representative regarding suggested changes to proposed agreement/indemnification matters.  Agreement was subsequently executed by MATSF.

COVID-19

Solicitor continuing to follow COVID-19 developments and communicating with Manager accordingly.

Old Business:  NONE

New Business:  NONE

Meetings, Conferences and Training:

- 3RWW is continuing communications with PaDEP/ACHD in an attempt to finalize draft municipal consent orders to be distributed to ALCOSAN tributary communities.  In that regard, a video conference call was held with regulatory representatives on July 13th to discuss concerns raised by various municipal managers.  MATSF Managing Director and Solicitor continue to be involved in this process.

- PMAA Annual Conference in Hershey scheduled for August 30 through September 2nd has been cancelled.

Approval of Bills:

Payment of Bills: July 2020

MOTION to approve the July 2020 Bills for payment made by Charles Rothermal, seconded by Robert Zedreck, all members present voting AYE.

RRIS Stage I Bills:  July 2020

MOTION to approve the RRIS Stage I Bills for payment made by John Alan Kosky, seconded by Glenn Davis, all members

Present voting AYE.

Financial Statements: The Board reviewed the Financial Statements for the month of July 2020

Executive Session

MOTION to enter into Executive Session for litigation and personnel issues at 5:45 p.m. made by John Alan Kosky, seconded by Glenn Davis.

The Board came out of Executive Session at 6:00 p.m.

Adjournment

MOTION to adjourn at 6:05 p.m. made by John Alan Kosky, seconded by Glenn Davis.

____________________

SECRETARY