THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Meeting of May 13, 2021

Postponed from regular meeting date of May 6th

The meeting was called to order by Kenneth Chambon, chairman.  Board members present were Charles Rothermel, Robert Zedreck, Glenn Davis, and John Alan Kosky.  Also present were Sam Gibson, Engineer, Romel Nicholas, Solicitor, Jerry Brown, Managing Director, Jamie Summers, Recording Secretary

Approval of Minutes from April 1, 2021 meeting

MOTION to approve the Minutes of the meeting from April 1, 2021 made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Public Comment:  NONE

Field Operations Report

- The monthly field report for April was reviewed

- The new utility truck authorized for purchase earlier in the year is expected to be delivered during the month of May.  As such, a check is included in the bills for approval so that the transaction can be completed.

- The new camera reel/control assembly for use with the Kubota for remote location sewer televising was delivered by Golden Equipment in April.  MATSF field personnel are beginning to utilize that equipment.

- MATSF personnel are continuing to oversee sanitary sewer work/testing associated with the BJ’s Wholesale Club and the Piazza project.

- Sanitary sewer work associated with the new Township building on Hickory Grade Road is expected to commence within the next few weeks.  MATSF personnel will inspect.

- Construction of the Modwash car wash adjacent to Sheetz is expected to commence in the near future. Still awaiting final PaDEP Planning Module Approval along with payment of MATSF connection charge.

Administrative Report:

- Approximately 500 delinquent notices were sent to customers/landlords in February.   Subsequently, in mid-March the MATSF service provider (Steel Town Security) posted 115 notices on doors notifying those customers that water would be shut off on or after April 1st.  Those notices were also mailed (including copy to landlord were applicable.  Ultimately, 11 customers were turned over to PAWC for shut-off.

- Awaiting Auditor report for the 2020 MATSF Audit. Anticipate finalization in May.

- Received the annual reimbursement check in the amount of $10,169.02 from MRM Trust regarding Worker’s Compensation, representing a 94.1% return on the 2021 premium.

- Ryan Homes pre-paid $100,000 for 20 sanitary sewer connection charges for Lafayette Meadows.

- Muni-Link provided a notice of a monthly cost of living increase for the billing software in the amount of $58.17.  The monthly rate will go from $2,326.75 to $2,384.92.   This is the first increase imposed by Muni-Link since use of their software in the spring of 2019.

Engineer’s Report

Portman Run Vicinity project

All final close-out documents have been received from the Robinson Run Pipe Cleaning Co.

Recommendation for Payment for Pay Application # 3 (Final) in the amount of $31,155.35.

Stonegate and Fryes Road vicinity

Design continues.

Developers Projects

Lafayette Meadow Phase 2: Construction continues.

Hastings Phase 3: Pre-construction meeting held on 5/5/21.

Miscellaneous Engineering

KLH has reviewed the MATSF standard details and construction specifications with MATSF personnel.  Revision’s forthcoming.

Managing Director will work with KLH with respect to preparation of items required for an ALCOSAN “GROW” grant application for the Portman Run project.  Resolution #210 needs to be approved by MATSF as part of the application process.

MOTION to approve Resolution #210 for the Alcosan “GROW” grant application associated with the Portman Run project was made by John Alan Kosky, seconded by Charles Rothermel, all member present voting AYE.

Solicitor’s Report:

Liens

Solicitor has processed all accounts turned over for Liening to date.

Sheriff Sales

Solicitor continues to review postings of properties set for sheriff’s sale.  Solicitor also continues to communicate with Allegheny County Sheriff to determine the current status of previously submitted properties.

Bankruptcies

Solicitor continues to address bankruptcy notices and inquiries as they are presented by the Authority.

PaDEP/3 Rivers Wet Weather/Consent Order Agreements (COA)

Solicitor expects COA negotiations to conclude by May and reported that MATSF agreement should be available for signature by the June Board meeting..

Mours – Magistrate Complaint

No hearing date assigned as of April 27, 2021.

Old Business:

BLD Services will begin lateral rehabilitation work in late May as approved during the April Board meeting.

New Business:

MATSF Staff working with 2 vendors regarding updates to the data logging for the Chartiers Creek Pump Station.   Request authorization to purchase a Sieman’s radar transducer from Gilson Engineering Sales in the amount of $1,490.  Also, John P. Place sales has provided a quote for replacing the existing Mission box at the pump station with a new unit that provides additional logging and monitoring capacity than the existing unit.  Their quote will also include a rain guage.  That quote is in the amount of $6,291.00.  It does not include installation of the equipment, part of which will be done by MATSF and remaining part by a 3rd party vendor.

MOTION authorizing purchase of Siemans radar transducer from Gilson Engineering sales in the amount of $1,490.00 and John P. Places quote of $6,291.00 to replace Mission box at pump station with conditions stated was made by Robert Zedreck, seconded by Glenn Davis, all members present voting AYE.

Approval of developer’s agreement for Phase 3 of Hastings.

MOTION to approve the developer’s agreement for Phase 3 of Hastings made by Charles Rothermel, seconded by Robert Zedreck, all members present voting AYE.

Meetings, Conferences and Training:

- 3RWW is continuing communications with PaDEP/ACHD to finalize draft municipal consent orders to be distributed to ALCOSAN tributary communities. MATSF Managing Director and Solicitor continue to be involved in this process.

- Allegheny League of Municipalities (ALOM) has announced their Spring Educational Conference to be held at 7 Springs from June 17th through the 20th.

- PMAA has announced their annual conference to be held at Penn State August 29th through September 1st.

Approval of Bills:

Ratification of Payment of Bills - April 2021

MOTION to approve the April Bills for payment made by John Alan Kosky, seconded by Charles Rothermel, all members present voting AYE.

Supplemental Bills for Approval

MOTION to approve the April Supplemental Bills for payment made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Financial Statements were reviewed.

Executive Session

MOTION to go into executive session at 5:35p.m. for property matters made by John Alan Kosky, seconded by Robert Zedreck, all members present voting AYE.

Executive Session ended at 6:01 p.m.

Adjournment

MOTION to adjourn at 6:02 p.m. made by John Alan Kosky, seconded by Glenn Davis, all members present voting AYE.