THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Meeting of July 1, 2021

The meeting was called to order by Kenneth Chambon, chairman.  Board members present were Charles Rothermel, Glenn Davis, Robert Zedreck and John Alan Kosky.  Also, present were Sam Gibson, Engineer, Romel Nicholas, Solicitor, Jerry Brown, Managing Director, Jamie Summers, Recording Secretary.

Approval of Minutes from June 3, 2021, meeting

MOTION to approve the Minutes of the meeting from June 3, 2021, made by Charles Rothermel, seconded by John Alan Kosky, all members present voting AYE.

Public Comment:  NONE

Field Operations Report

- The monthly field report for June was reviewed.

- MATSF personnel are continuing to oversee sanitary sewer work/testing associated with the BJ’s Wholesale Club.

- Sanitary sewer work associated with the new Township building on Hickory Grade Road is complete with the exception of certain testing.  MATSF personnel performing inspection.

- Construction of the Modwash car wash adjacent to Sheetz continues and the MATSF connection fee was received.

Administrative Report:

- In mid-May, MATSF office personnel initiated the second-round of 2021 delinquency notifications to past due accounts.  Approximately 500 delinquent notices were sent to customers/landlords.   In mid-June, 108 doors were posted by the MATSF service provider.  Less than 30 customers are expected to be turned over to PAWC for water shut-off during the second week of July.

- Awaiting Auditor report for the 2020 MATSF Audit.

- Consideration for the purchase of a new Xerox machine.

  - The Office Manager and Managing Director reviewed the need for a new copier for the field office and the steps taken to evaluate the alternatives.   It is recommended that the purchase be a new Xerox C7020 copier from AMCOM (the same vendor as our primary copier in the billing room) in the amount of $3,433.55.

MOTION to approve Xerox C7020 copier for field office from AMCOM made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Engineer’s Report

Stonegate Sanitary Sewer Extension

Design continues.

Fryes Lane Sewer Extension

Design continues.  Preliminary plans provided to MATSF on 7/1/2021.

Developer Projects

Hastings Phase 3: Sanitary construction on hold until the end of July/early August.

Miscellaneous Engineering

MATSF standard details and construction specifications revisions forthcoming.

Solicitor’s Report:

Liens

Solicitor has processed all accounts turned over liening to date.

Sheriff Sales

Solicitor continues to review postings set for sheriff’s sale.  Solicitor also continues to communicate with the Allegheny County Sheriff to determine the current status of previously submitted properties.

Bankruptcies

Solicitor continues to address bankruptcy notices and inquiries as they are presented by the Authority.

PaDEP/3 Rivers Wet Weather/Consent Order Agreement (COA)

As previously reported, as of May 3, 2021, the vast majority of COA- related issues had been finalized, and for separate sanitary systems, all negotiations had ended.  Since May 3, 2021, the engineering and legal core groups , as well as DEP, have been focused on the combined and hybrid systems COA nuances.  The DEP prefers resolving all (both separate and combined systems) COA issues prior to releasing final documents to the tributary municipalities.  DEP reported to the attorney core group leaders last week that only a few issues remain, and that final COA’s should be released soon.  MATSF’s order (as well as all other separate sewer system orders to other ALCOSAN tributary communities) will be with the Allegheny County Health Department (ACHD).

MOTION to approve Resolution 212 authorizing and approving

chairman to sign ACHD municipal consent orders (COA) subject to review by Manager and Solicitor was made by Charles Rothermel, seconded by Robert Zedreck, all members present voting AYE.

Mours – Magistrate/Common Pleas Complaint

Mr. Mours petitioned the court for a hearing date on June 16, 2021.  The hearing is schedule for October 13, 2021, at 9:00 a.m. at the court house in Pittsburgh.

Robinson Run

As previously reported, ALCOSAN has made on an initial overture to the Robinson Run communities for a proposed scenario attendant to transferring to ALCOSAN the multi-municipal Robinson Run sewer and appurtenances, including the Oakdale pump station.  Given the complexities attendant to the contemplated transfer(s), additional legal and engineering data mining must take place, as well as additional negotiations.  No action need be taken at this time.

Old Business:

On June28th, BLD Services began pre-cleaning and televising the public portion of approximately 10 to 15 laterals in advance of lining as approved during the April Board meeting.

Upgraded equipment associated with the Chartiers Creek Pump Station (new Mission Box, rain guage and radar transducer) received and installation is anticipated in July.

New Business:    NONE

Meetings, Conferences and Training:

- 3RWW is continuing communications with PaDEP/ACHD to finalize draft municipal consent orders to be distributed to ALCOSAN tributary communities. MATSF Managing Director and Solicitor continue to be involved in this process.

- The PMAA annual conference will be held at Penn State August 29th through September 1st.

- MATSF Managing Director attended the June 18th sessions for the Allegheny League of Municipalities (ALOM) conference.   ALCOSAN had a luncheon presentation regarding their on-going work and proposed projects for compliance with their EPA Consent Order.   The luncheon/presentation was attended by approximately 200 individuals representing ALCOSAN tributary communities.   At the end of the session, MATSF Managing Director asked for ALCOSAN to consider “Flattening the Curve” for upcoming rate modifications.   Jeanne Clark, the Director of Communications for ALCOSAN, indicated that they are aware of the municipal concerns with regard to future rates and she also indicated that the Municipal Advisory Group members include reinforce that concern during each of their meetings.

Approval of Bills:

Payment of Bills – June 2021

MOTION to approve the June Bills for payment made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Financial Statements were reviewed

Executive Session

MOTION to go into executive session for potential property acquisition at 5:34 p.m. was made by Charles Rothermel, seconded by Robert Zedreck, all members present voting AYE.

The Board came out of executive session at 5:45 p.m.

Adjournment

MOTION made to adjourn at 5:45 p.m. was made by John Alan Kosky, seconded by Robert Zedreck, all members present voting AYE.