THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Meeting of September 2, 2021

The meeting was called to order by Kenneth Chambon, Chairman.  Board members present were Charles Rothermel, Glenn Davis, Robert Zedreck and John Alan Kosky.  Also, present were Sam Gibson, Engineer; Romel Nicholas (via phone), Solicitor; Jerry Brown, Managing Director; Jamie Summers, Recording Secretary.

Approval of Minutes from August 5, 2021 meeting

MOTION to approve the Minutes of the meeting from August 5, 2021, made by Glenn Davis, seconded by John Alan Kosky, all members present voting AYE.

Public Comment:  Rastetter Family Representatives

Terri Kuhn and Randy Rastetter informed the Board that as of today they have reached an agreement with Maronda Homes regarding a sanitary sewer easement on a portion of their property that is not being conveyed to Maronda.   However, the easement documents have not yet been executed.  They also made some requests from the MATSF Board with respect to future connection of their existing buildings at the end of Fryes Lane to the sanitary sewer system along with other easement related matters.   The Board requested that they make individual written requests for future consideration.

Field Operations Report

- The monthly field report for August was reviewed

- The impact of remnants of Hurricane Ida caused significant flooding in various low lying areas in South Fayette Township and the remaining communities, to the extent that water rescue was required for some home owners.  While the storm and resulting flood waters caused the sewer system to be overwhelmed, no damage was incurred at any of the pump stations and they were fully operational during the storm event.  MATSF personnel and South Fayette Township fire

- MATSF personnel televised sanitary sewer extensions associated with the BJ’s Wholesale Club.

- MATSF personnel in conjunction with Township personnel installed rip-rap around exposed ductile iron sanitary sewer pipe in the valley below the Hunting Ridge Maintenance Building.

- The previously approved Ridgid mini reel/camera and high resolution monitor was delivered and is currently being used by MATSF field personnel.

Administrative Report:

- In mid-August, MATSF office personnel initiated the third round of 2021 delinquency notifications for past due accounts.  Approximately 525 delinquent notices were sent to customers/landlords.

- The report for the 2020 MATSF Audit has not yet been finalized.  Auditor is still awaiting the PMRS 2019 pension plan report so that the audit can be completed.

- Harry Murphy (a part time customer service representative) will be relocating out of the area and his availability will be limited in September.

- Worked with web site designer and MATSF IT consultant on the redirecting to a 3rd party site of customers attempting to log-in to the MATSF web site.  This issue was resolved within 48 hours of discovery.  At the recommendation of the web site designer and concurrence by MATSF IT consultant, a 3rd part service (Securi) was retained at a cost of $500 to identify and repair the issues causing the re-direct.  The fee is an annual charge that not only addressed the current issue, but will provide on-going security checks and other web site related security issues.  No personal data is maintained on the MATSF web site, and a separate site accessed through the bill payment portal is maintained by the MATSF billing vendor.

- Awaiting water use calculations for the auto dealership proposed to be located in Newbury Market adjacent to Carvana.

- A new concept has been presented to the South Fayette Township Zoning Hearing Board for multiple variances associated with the Newbury Village apartments to be located along Oakridge Road.  MATSF has responded to a Pa Design One Call for this location and providing information on connection fee calculations and will follow up with more detail should the project move forward.  No further update at this time.

Engineer’s Report

Stonegate_ Battle Ridge Road Sanitary Sewer Extension

Design Continues.

Fryes Lane Sewer Extension

Design on hold until further notice for property acquisition between developer and property owner.

Developer Projects

Hastings Phase 3: Sanitary construction continues.

Miscellaneous Engineering

MATSF standard details and construction specifications revisions forthcoming.

Solicitor’s Report:

Liens

Solicitor has processed all accounts turned over liening to date.

Sheriff Sales

Solicitor continues to review postings set for sheriff’s sale.  Solicitor also continues to communicate with the Allegheny County Sheriff to determine the current status of previously submitted properties.

Bankruptcies

Solicitor continues to address bankruptcy notices and inquiries as they are presented by the Authority.

PaDEP/3 Rivers Wet Weather/Consent Order Agreement (COA)

Awaiting DEP’s final Order.

Stonegate

Solicitor working with Managing Director on Developers Agreement and easement related issues.

Even though earlier in the meeting it was reported by the Rastetter family representatives that an agreement had been reached between Maronda and Rastetter regarding sanitary sewer easements off site of the Stonegate development, the Solicitor recommended that the Board move forward with condemnation enabling resolution and other action for potential appraisal services.   To the extent that documentation is provided confirming that easement has been finalized, the resolution and associated actions would be moot.

MOTION to approve Resolution No. 213 authorizing commencement of condemnation procedures as stated in the Resolution subject to the Solicitor attempting to amicably resolve this matter prior to commencement of condemnation procedures was made by Robert Zedreck, seconded by Charles Rothermel, all member present voting AYE.

MOTION to approve, if deemed necessary by the Solicitor, the retention of real estate expert Gary Bodnar/Bodnar Real Estate Services made by John Alan Kosky, seconded by Charles Rothermel all members present voting AYE.

Mours – Magistrate Complaint

Mr. Mours petitioned for a hearing date on June 16, 2021.  The hearing is scheduled for October 13, 2021, at 9:00 a.m in Pittsburgh.

Robinson Run

As previously reported, ALCOSAN has made on an initial overture to the Robinson Run communities for a proposed scenario attendant to transferring to ALCOSAN the Robinson Run line and appurtenances, including the Oakdale pump station.  Given the complexities attendant to the contemplated transfer(s), additional legal and engineering data mining must take place, as well as additional negotiations.  No action needs to be taken at this time.

Amendments to PA ACT 43 of 1984

The legislation impacts billing of sewage charges associated with multi-residential apartments in cases where those fees are not based on water consumption, but on a flat rate basis.  This legislation does not appear to have any implications for MATSF, unless it would ultimately be further amended to impact initial connection charges (tap fees).

Old Business:    NONE

New Business:   Related items addressed earlier in this meeting

Meetings, Conferences and Training:

Matthew Kowalski successfully passed his examination for Pa Class E Wastewater Collection System Operator.   Appropriate paperwork has been completed to be submitted to the Pa Operator Board of Certifications to complete the certification process.

MATSF Personnel Committee met on August 25th for preliminary planning regarding personnel

MATSF had 2 Board members and the Managing Director attend the PMAA Annual Conference.

The 3RWW Annual Conference will be held at the Monroeville Convention Center November 3-4, 2021

Approval of Bills:

Payment of Bills – August 2021

MOTION to approve the August Bills for payment made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Financial Statements were reviewed.

Executive Session

MOTION to go into executive session at 5:44p.m. for property matters made by John Alan Kosky, seconded by Robert Zedreck, all members present voting AYE.

The Board came out of executive session at 6:05 p.m.

Adjournment

MOTION to adjourn at 6:06 p.m. made by Robert Zedreck, seconded by John Alan Kosky, all members present voting AYE.