THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Meeting of February 3, 2022

The meeting was called to order by Kenneth Chambon, Chairman.  Board members present were Robert Zedreck, Charles Rothermel, John Alan Kosky and Glenn Davis.  Also, present were Sam Gibson, Engineer; Romel Nicholas, Solicitor; Jerry Brown, Managing Director; Jamie Summers, Recording Secretary and Nick Goettman, Field Data Administrator.

Approval of Minutes from January 6, 2022 meeting

MOTION to approve the Minutes of the meeting from January 6, 2022, made by Charles Rothermel, seconded by John Alan Kosky, all members present voting AYE.

Public Comment:  NONE

Field Operations Report

- The monthly field report for January was reviewed

- Authorization for purchase of equipment trailer in the amount of $7,243 from Tom’s Equipment.

MOTION to approve the purchase of the equipment trailer from Tom’s Equipment for $7,243.00  made by Glenn Davis, seconded by Robert Zedreck, all members present voting AYE.

- Authorization for purchase of Rigid sewer camera with 200’ Trusense Color Reel in the amount of $7,352 from Scott Electric.

MOTION to approve the purchase of Rigid sewer camera with 200’ Trusense Color Reel in the amount of $7,352 was made by Charles Rothermel, seconded by John Alan Kosky, all members present voting AYE.

- Annual Wasteload Management Reports submitted to ALCOSAN.

Administrative Report:

- Initial delinquency notices mailed out to 367 customers plus copies to owners on January 27th.  Door postings would not be scheduled until late February or early March.  Water shut off can not be done until at least April 1st.

- Per discussion at the January meeting, the active lien spreadsheet was briefly reviewed.  The Office Manager and Alicia from the Solicitor’s office are continuing work on update/verification of active liens.

- GeoDecisions provided a 3 year schedule of their rate structure with respect to work associated with GIS system updates and related matters.

- Managing Director submitted updated Excess I/I quarterly calculations for the past 5 quarters associated with both the Chartiers Creek and Robinson Run systems to ALCOSAN (Robinson Run information also sent to representatives of tributary communities).

Engineer’s Report

217-03 Developers Projects

Stonegate Phases 1&2 preconstruction meeting was held on 12/2/2021.   Awaiting proposed date of initiation of sanitary sewer construction from the contractor.

217-57 Rules and Regulations Update

MATSF standard details and construction specifications have been updated.

217-70 Stonegate Sanitary Sewer Extension (Battleridge Road extension)

Design is complete.

217-71 Fryes Lane Sewer Extension

Design will be completed by mid-February.

217-73 Chartiers Creek Pump Station PLC Replacement

Reverse engineering drawings, code conversion/testing, touchscreen mapping and programming nearing completion.

PLC delivery expected within days.  Anticipate installation, testing and startup to be complete in February.

Solicitor’s Report:

Transfer Agreement/Robinson Run

As previously reported, ALCOSAN has made on an initial overture to the Robinson Run communities for a proposed scenario attendant to transferring to ALCOSAN the Robinson Run line and appurtenances, including the Oakdale pump station.  Given the complexities attendant to the contemplated transfer(s), additional legal and engineering data mining must take place, as well as negotiations.  No action need be taken at this time.

Stonegate Developers Agreement

No matters pending.

Collections

GTN and SFMA management have coordinated their record keeping.

Old Business:   None

New Business:   None

Meetings, Conferences and Training:

- A meeting of the Robinson Run Advisory Group and representatives of ALCOSAN was held on January 18th.   During the meeting, ALCOSAN representatives requested that the tributary municipalities consider executing the transfer documents for the interceptor piping and submit to ALCOSAN.  Simultaneously, it was understood that an agreement for the transfer of the Oakdale Pump Station would need to be developed.  Also, North Fayette pointed out that several segments of the sewer upstream of the pump station contemplated to be taken over by ALCOSAN will need to be increased in size to allow for future growth in North Fayette Township.  Discussions will take place between ALCOSAN and North Fayette regarding this issue and ALCOSAN will also discuss property issues for the Oakdale Pump Station site directly with Oakdale Borough representatives.  (The Managing Director also attended a separate meeting on January 27th with the Solicitor and KLH Engineers to further discuss transfer issues.)

- PMAA announced an in-person Authority Board member/Manager training session for Friday, March 18th at the DoubleTree Hilton in Cranberry Township.  Registration is $115.00 per participant if booked by February 25th and $135 afterwards.

- Managing Director is actively participating in monthly 3RWW meetings at Greentree Borough pertaining to municipal Consent Order compliance.

Approval of Bills:

Payment of Bills – January 2022

MOTION to approve the January 2022 bills for payment made by Charles Rothermel, seconded by John Alan Kosky, all members present voting AYE.

Financial Statements were reviewed

Executive Session

MOTION to go into executive session at 5:56p.m. for personnel matters made by Robert Zedreck, seconded by Glenn Davis, all members present voting AYE.

Executive Session ended at 6:05 p.m.

Adjournment

MOTION to adjourn at 6:05 p.m. made by John Alan Kosky, seconded by Robert Zedreck, all members present voting AYE.