THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Meeting of April 7, 2022

The meeting was called to order by Kenneth Chambon, Chairman.  Board members present were Robert Zedreck, Charles Rothermel, John Alan Kosky and Glenn Davis.  Also, present were Sam Gibson, Engineer; Romel Nicholas, Solicitor; Jerry Brown, Managing Director; Jamie Summers, Recording Secretary and Nick Goettman, Field Data Administrator.

Approval of Minutes from March 3, 2022 meeting

MOTION to approve the Minutes of the meeting from March 3, 2022, made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Public Comment:  NONE

Field Operations Report

- Review monthly field report for March.

- Old skid steer/equipment trailer that was listed on Munici-Bid had bids received in March.

  - 2012 John Deere Skid Steer High Bid was $35,700

  - 2005 Top Brand Equipment Trailer was $3,300

- MATSF bid on 2 Hach FL 900 Flow Meters and accessories on Munici-Bid as advertised by Penn Township Sewage Authority.   The equipment was ultimately purchased at a total cost of $550.

- PLC Replacement work at the Chartiers Creek Pump Station as performed last month by KLH Engineers required some additional modifications. Work in that regard is continuing.

- Backflow preventor at 101 Pinewood Drive was installed by Stewart Contracting.  Discuss restoration work required including consideration for some driveway work.

MOTION to authorize Manager to resolve property owners claim with release not to exceed 3,000.00 for 101 Pinewood Drive made by Charles Rothermel, seconded by Robert Zedreck, all members present voting AYE.

- Consideration for request for refund to property owner at 546 Hunters Path for $195 plumbing cost.

MOTION to authorize a refund or credit to sewer bill in the amount of $195.00, for property at 546 Hunters Path for plumbing cost by Roto Rooter due to back up at home, was made by John Alan Kosky, seconded by Glenn Davis, all members present voting AYE.

Administrative Report:

- Initial delinquency notices mailed out to 367 customers plus copies to owners on January 27th.  In March, the MATSF service provider posted 95 doors.  Currently working on notification to PAWC for water shut off for up to 15 customers.

- A new financial assistance grant program (LIWAP) is now available to qualifying customers from the Pa Department of Human Services.  As of 3/31/22, MATSF has received payment in the amount of $1,360.98 for 3 customers that have been approved by this program.  Two additional customers are pending.

- Annual Pa One Call Reimbursement check was received in the amount of $925.99 for 2021.

- Check signature stamps for Board members are pending upon copies of signatures.   Signatures are also required for PNC Bank in this regard.  Proposed draft MATSF policy for signature stamp to be addressed by Solicitor.

- Solicitor removed certain liens from Allegheny County records as approved by the Board at last month’s meeting.  One check was received in March for a sheriff sale to a property on Meade Street that had outstanding liens.   The amount received from the Sheriff Sale was $2,615.  However, that amount did not cover the total lien amount.  Also, a lien payment for a property on Grant Street is pending.

- Received the initial “GROW” grant reimbursement from ALCOSAN in the amount of $78,288 for the Portman Run project.  Upon submission of a final report later this year, the remaining $13,980 grant will be paid.

Engineer’s Report

217-03 Developers Projects

Awaiting schedule for Stonegate Phases 1 & 2 sanitary sewer installation from developer.

217-71 Fryes Lane Sewer Extension

KLH is preparing permit applications for a Highway Occupancy Permit, NPDES Permit, and a GP-5 Stream Crossing Permit.  KLH will begin preparation of easements exhibits upon direction of MATSF.

217-73 Chartiers Creek Pump Station PLC Replacement

PLC installation is complete and the reverse engineering drawings have been delivered to MATSF.

KLH has set up remote support capabilities.

Solicitor’s Report:

ALCOSAN Transfer Agreement Status/Robinson Run Facilities

The Solicitor and Robinson Run/Manager are following matters as they progress and making progress to transfers.  No action required at this time.

Collections

GTN and SFMA management have coordinated their record keeping.

Signature Stamp Policy

Solicitor will report.

Old Business:   NONE

New Business:

Discuss potential letter to state legislative representatives to oppose SB 597.

MOTION to authorize directing Manager to send letter to State Legislative Representative to oppose SB 597, made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Meetings, Conferences and Training:

- Nick Goettman and John Alan Kosky attended the PMAA  Authority Board member/Manager training session on Friday, March 18th at the DoubleTree Hilton in Cranberry Township.

- A personnel committee meeting was held on March 31st.

- Managing Director is actively participating in monthly 3RWW meetings at Greentree Borough pertaining to municipal Consent Order compliance.

- PMAA Conference is scheduled for September 11th through 14th at Erie Bayfront Convention Center.

Approval of Bills:

Bills – March 2022

Checks

ACH Payments

Credit Card Purchases

MOTION to approve the March 2022 bills for payment made by John Alan Kosky, seconded by Robert Zedreck, all members present voting AYE.

Financial Statements were reviewed.

Executive Session

Adjournment

MOTION to adjourn at 6:00 p.m. made by John Alan Kosky, seconded by Robert Zedreck, all members present voting AYE.