THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

AGENDA

Meeting of December 1, 2022

The meeting was called to order by Kenneth Chambon, Chairman.  Board members present were Glenn Davis, Charles Rothermel and John Alan Kosky.  Also, present were Sam Gibson, Engineer; Jerry Brown, Managing Director; Jamie Summers, Recording Secretary and Nick Goettman, Field Data Administrator.

Approval of Minutes from November 3, 2022 meeting

MOTION to approve the Minutes of the meeting from November 3, 2022, made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Public Comment:  NONE

Field Operations Report

- Review monthly field report for November.

- Met with representative form BLD Services regarding future lateral lining in Hunting Ridge/ Washington Pike area.

- Received proposal from Snyder Environmental for lining lamp hole segments using the fold-in-form liner.  A budget number was given for the 2023 budget, $205,000 for the Hunting Ridge area.

Administrative Report:

- We completed 4 rounds of delinquencies this year.  Only 2 customers remain shut – off from the last round, which are currently vacant.

- Met with JP Morgan for the Apex Newberry apartment building to discuss the developer’s agreement and the tap fee for the new apartment building.

MOTION to approve the developer’s agreement and tap fee for the Apex Newberry apartment building with Romel Nicholas, solicitor approval was made by Charles Rothermel, seconded by John Alan Kosky, all members present voting AYE.

- Smartbill is now set up and will be used for the December 2022 Bill Run.

- Update on the status of Fryes Lane/Battle Ridge Road executed easements and related matters.

- A final report was submitted to ALCOSAN with respect to GROW grant associated with the 2020 Portman Run Lining project.

Engineer’s Report

Robinson Run Transfer

A meeting will be scheduled with ALCOSAN in January 2023.

Peak Flow Alternative Analysis

Modeling work required by the Consent Order & Agreement will include an alternatives analysis for different sites and final tank sizing.

Developers Project

Stonegate Phases 1&2 sanitary continues.

Fryes Lane / Battleridge Road Area Sanitary Sewer Extension

All permits have been received.  Easement acquisition continues.  KLH provided an updated cost estimate for the project.  KLH is preparing bidding documents and specifications.

Millers Run Interceptor Improvements

KLH provided a conceptual layout and preliminary cost estimate for the Phase 2 Millers Run Interceptor improvements.  A Resolution was prepared for the COVID-19 ARPA H20 PA Grant Application.

MOTION to adopt grant application Resolution No. 218 to apply for the COVID-19 ARPA H20 PA Grant from the Commonwealth Financing Authority to be used for its Millers Run Interceptor Improvements Phase 2 project was made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Solicitor’s Report:

Transfer Agreement/Robinson Run

The Solicitor and Robinson Run/Manager are following matters as they progress and facilitating transfers.  Professionals for each of the four Robinson Run municipal entities are to meet again with ALCOSAN regarding term sheet.

Collections

GTN and SFMA management are continuing to address collection issues.

Rastetter Land Matters

Solicitor and Manager addressing Rastetter land issues and will provide recommendations to the Board.

Newbury Development – Developer’s Agreement

Solicitor and Manger working on same.

Independent Contractor Agreement

Solicitor has reviewed draft agreement.  See MOTION earlier in minutes.

Old Business:

- Status of Cecil Sturgeon Road connections – As directed by the Board at the August meeting, the Managing Director forwarded information to the Allegheny County Health Department requesting enforcement action with respect to the 2 premises that have not connected to the sanitary sewer.   Managing Director requested an update in this regard from ACHD.  As of September 29th, orders have not yet been issued but ACHD has requested additional information from MATSF which was provided in early October.  No change in status.

New Business:   NONE

Meetings, Conferences and Training:

- Matt Kowalski attended Pump Maintenance and Troubleshooting class at ALCOSAN

Motion for Approval of Bills:

Bills – November 2022

Checks

ACH Payments

Credit Card Purchases

MOTION to approve the November 2022 bills for payment made by John Alan Kosky, seconded by Glenn Davis, all members present voting AYE.

Financial Statements: were reviewed.

Motion for Executive Session

MOTION to enter executive session at 5:05p.m. for Personnel Matters and Property Acquisition made by Charles Rothermel, seconded by John Alan Kosky, all members present voting AYE.

Executive Session ended at 5:38 p.m.

Motion for Adoption of 2023 Budget

MOTION to adopt the 2023 Budget and Employee compensation was

made by Charles Rothermel, seconded by John Alan Kosky, all members present voting AYE.

Motion for adoption of Resolution 217 for update to sewer rates/fees for 2023

MOTION to adopt Resolution 217 for update to sewer rates/fees for 2023 was made by John Alan Kosky, seconded by Glenn Davis, all members present voting AYE.

Adjournment

MOTION to adjourn at 5:42 p.m. made by John Alan Kosky, seconded by Charles Rothermel, all members present voting AYE.