THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Meeting of August 3rd, 2023

The meeting was called to order by Kenneth Chambon, Chairman.  Board members present were Glenn Davis, Robert Zedreck, and John Alan Kosky.  Also, present were Nick Goettman; Operations Manager; Michael DeLorenzo, Solicitor; Jamie Summers, Recording Secretary.

Approval of Minutes from July 6th, 2023 meeting

MOTION to approve the Minutes of the meeting from July 6, 2023, made by Glenn Davis, seconded by Robert Zedreck, all members present voting AYE.

Public Comment:  NONE

Field Operations Report

- Reviewed monthly field report for July.

- Advanced Rehabilitation Technology has completed spraying manholes except for the two that will be sprayed after Insight Pipe lines one of the pipe segments.

- Fryes Lane progress update.

Administrative Report:

- Third Round of Late Notices went out to 265 customers.  Currently we have 4 customers with water terminated and 4 customers are pending termination.

- The audit for 2022 is complete.

- Had a Pre-construction meeting for Apex Newbury.

- Terms sheet meeting update for Robinson Run with ALCOSAN.

- Looked at all the sewer easement issues at Hastings with KLH.

- Updated quotes from Snyder Environmental for a total of $82,396 previously approved quote was for $78,464. The increase is a result of needing traffic control and the excavation of an additional Lamp hole.

MOTION to approve the Updated Quote from Snyder Environmental LLC in the amount of $82,396.00 was made by John Alan Kosky, seconded by Robert Zedreck, all members present voting AYE.

- Payment Approval request for Fryes Lane in the amount of $67,021.92 to North Beaver Contracting LLC.

MOTION to approve Payment to North Beaver Contracting LLC in the amount of $67,021.92 for the Fryes Lane Project was made by Glenn Davis seconded by John Alan Kosky, all members present voting AYE.

- Received quote from Youngblood Paving to pave Fryes Lane for $48,360. Motion to approve the change order to North Beaver Contracting LLC to include the paving quote from Youngblood Paving with condition that residents sign a paving release agreement.

MOTION to approve the change order to North Beaver Contracting LLC to include the paving quote from Youngblood Paving for $48,360.00 with condition the residents sign a Paving Release Agreement was made by Robert Zedreck, seconded by Glenn Davis, all members present voting AYE.

Engineer’s Report:

Solicitor’s Report:

Old Business:

- Status of Cecil Sturgeon Road connections.  Both homeowners received letters from the county saying they had 90 days to connect.  Talked to both homeowners and they said they are working on getting a loan from PENNVEST.

  - Max Philips filled out his tap in form and is having his lateral installed any day.

New Business:   NONE

Meetings, Conferences and Training:

- The Operations Manager is actively participating in monthly 3RWW meetings at Greentree Borough pertaining to municipal Consent Order compliance.

- PMAA Conference is scheduled for September 17th through 20th at Kalahari Resorts & Convention Center in the Pocono’s. The Operations Manager and Office Manager will attend.

Motion for Approval of Bills:

Bills – July 2023

- Checks

- ACH Payments

- Credit Card Purchases

MOTION to approve the July 2023 bills for payment made by John Alan Kosky, seconded by Glenn Davis, all members present voting AYE.

Financial Statements: were reviewed.

Motion for Executive Session:

Adjournment

MOTION to adjourn at 4:46 p.m. was made by Robert Zedreck, seconded by Glenn Davis, all members present voting AYE.