THE MUNICIPAL AUTHORITY OF THE TOWNSHIP OF SOUTH FAYETTE

MINUTES

Meeting of September 7th, 2023

The meeting was called to order by Kenneth Chambon, Chairman.  Board members present were Charles Rothermel, Robert Zedreck, Glenn Davis, and John Alan Kosky.  Also, present were Nick Goettman; Operations Manager; Sam Gibson, Engineer; Romel Nicholas, Solicitor; Jamie Summers, Recording Secretary.

Approval of Minutes from August 3rd, 2023 meeting

MOTION to approve the Minutes of the meeting from August 3, 2023, made by John Alan Kosky, seconded by Robert Zedreck, all members present voting AYE.

Public Comment:  NONE

Field Operations Report

- Reviewed monthly field report for August.

- Fryes Lane progress update.

- Terry Wright replaced one of the garage door openers.

Administrative Report:

- Service Providers posted 117 customers on Aug. 10 & 11 2023.  Currently we are down to 36 customers.

- All paving releases for Fryes Lane are signed except for one.

- Planning module completed for the housing development off Hickory Grade Road.

- Snyder Environmental is complete with the Lamp hole work for this year.

- 2023 Industrial Appraisal revaluation is complete and waiting for the appraisal to be returned.

- BLD has started to video the laterals on the completed main line lining project from 2022.

Engineer’s Report:

- Motion to approve Change Order No. 1 in the amount of $3,850.00 for the extension of the storm sewer crossing Fryes Lane.

MOTION to approve Change Order No. 1 in the amount of $3,850.00 for the extension of the storm sewer crossing Fryes Lane was made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

- Motion to approve Pay Application No. 2 in the amount of $274,193.19 for North Beaver Contracting.

MOTION to pay Application No. 2 in the amount of $274,193.19 to North Beaver Contracting for Fryes Lane Project was made by John Alan Kosky, seconded by Robert Zedreck, all members present voting AYE.

Solicitor’s Report:

- Motion to pass Resolution 224 for the execution of the Terms sheet for the transfer of the Oakdale pump station to ALCOSAN and attendant Resolution and cost distribution summary.

MOTION to pass Resolution 224 for the execution of the Terms Sheet for the transfer of the Oakdale Pump Station to ALCOSAN and attendant Resolution and cost distribution summary was made by Charles Rothermel, seconded by Glenn Davis, all members present voting AYE.

Old Business:

- Status of Cecil Sturgeon Road connections.  Both homeowners are connected to the sewer.

New Business:   NONE

Meetings, Conferences and Training:

- The Operations Manager is actively participating in monthly 3RWW meetings at Greentree Borough pertaining to municipal Consent Order compliance.

- PMAA Conference is scheduled for September 17th through 20th at Kalahari Resorts & Convention Center in the Pocono’s. The Operations Manager and Office Manager will attend.

Motion for Approval of Bills:

Bills – August 2023

- Checks

- ACH Payments

- Credit Card Purchases

MOTION to approve the August 2023 bills for payment made by Robert Zedreck, seconded by John Alan Kosky, all members present voting AYE.

Financial Statements: were reviewed.

Motion for Executive Session:

Adjournment

MOTION to adjourn at 5:15 p.m. was made by John Alan Kosky, seconded by Charles Rothermel, all members present voting AYE.